## Slide 1: FS_NG_RTC_Ph2 SI Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2
Total 11.5 TUs
  6 TUs for Study Phase and 5.5 TUs for Normative Work
  6 TUs for study phase has been used and 5.5 TUs for notmative work will be allocated for next 3 meetings
FS_NG_RTC_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #159 | Oct. 2023 | 1 | 1 | TR skeleton, scope and achitectural assumptions were agreed; 5 Key Issues were agreed.
SA2 #160 | Nov. 2023 | 1.5 | 1.5 | All 8 KIs were agreed; Started discussions on solutions.
SA2 #160AH-e | Jan. 2024 | 1 | 1 | Discussions on solutions
SA2 #161 | Feb 2024 | 1 | 1 | Discussions on solutions;
SA2 #162 | Apr 2024 | 1 | 1 | Discussions on solutions; Last meeting for new solution proposals; Start discussion on evaluation and conclusion;
SA2 #163 | May 2024 | 0.5 | 0.5 | Complete conclusions; Send TR for approval or for information.
 |  | 5.5 | 5.5 | TBD
 | Total | 11.5 | 11.5 | 

## Slide 3: FS_NG_RTC_ph2 status after SA2#163
General
  44 contributions were submitted to #163 and 8 contributions were handled
  Achievements:
    All 8 KIs has been concluded and the principles of all KIs has been agreed and captured in TR
  TR is sent for information to SA #104
  WID is revised based on the TR conclusions and is sent to SA #104 for approval
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  start normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 55%->95% | June, 2024 | 1010030

## Slide 4: FS_NG_RTC_ph2 status at SA#104
General
  53 contributions were submitted to #162 and 17 contributions were handled
  44 contributions were submitted to #163 and 8 contributions were handled
  Achievements:
    All 8 KIs has been concluded and the principles of all KIs has been agreed and captured in TR
  TR was sent for information to SA #104
  WID was revised based on the TR conclusions and was sent to SA #104 for approval
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  start normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 45%->95% | June, 2024 | 1010030