## Slide 1: TEI19 SLUPiR Status Report Spending Limits for UE Policies in Roaming scenario
Uri Baniel - Oracle (Rapporteur)

## Slide 2
General
  23.501 CR - agreed
  23.502 CR - agreed
  23.503 CR - agreed
  RAN/UE impacts and dependencies
  No
  SA5 impacts and dependencies
  No
  CT3 impacts and dependencies
  China Telecom and us will follow through to derive stage 3 level CRs
Contentious issues
  none
WI Code | Work Item Title | WP | Target Date | WID#
TEI19_SLUPiR | Spending Limits for UE Policies in Roaming scenario | 0 -> 100% | Dec, 2024 | SP-240486
TEI19_SLUPiR status after SA2#163 (1/2)

## Slide 3
Overall Plan
Future Plan
None
TEI19_SLUPiR status after SA2#163 (2/2)
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#161 | Feb 2024 | --- | --- | WID and draft CRs approved
SA2#163 | May 2024 | 0.5 | 0.5 | Start and complete CRs work
 | Total | 0.5 | 0.5 |