## Slide 1: SA2 Work Planning
Andy Bennett
SA2 Chair
SA WG2 Meeting #163 Jeju S2-2406080
May 27 – May 31, 2024

## Slide 2: Rel-19 timelines
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
100%
SA1 Stage 1 80%
SP-230390 - 3GPP TSG#99, 20 -24 March 2023, Rotterdam, The Netherlands

## Slide 3: SA2 and SA meeting dates for 2024
Q1 | SA2-Ad Hoc | Monday, January 22, 2024 | Monday, January 29, 2024 | Electronic
 | SA2#161 | Monday, February 26, 2024 | Friday, March 1, 2024 | Athens, Greece
 | SA#103 | Tuesday, March 19, 2024 | Friday, March 22, 2024 | Maastricht, NL
Q2 | SA2#162 | Monday, April 15, 2024 | Friday, April 19, 2024 | Changsha, China
 | SA2#163 | Monday, May 27, 2024 | Friday, May 31, 2024 | Jeju, Korea
 | SA#104 | Tuesday, June 18, 2024 | Friday, June 21, 2024 | China (TBC)
Q3 | SA2#164 | Monday, August 19, 2024 | Friday, August 23, 2024 | Maastricht, NL
 | SA#105 | Tuesday, September 10, 2024 | Friday, September 13, 2024 | Melbourne, Aus
Q4 | SA2#165 | Monday, October 14, 2024 | Friday, October 18, 2024 | India (TBC)
 | SA2#166 | Monday, November 18, 2024 | Friday, November 22, 2024 | Orlando, USA
 | SA#106 | Tuesday, December 10, 2024 | Friday, December 13, 2024 | Madrid (TBC)

## Slide 4: Rel-19 planning for SA2 - General
Rel-19 studies expected to complete no later than SA2#163 (May 2024)
  In general it is not expected that study work on any KI’s will continue beyond this date, but there will be some exceptions to this due to dependencies on other TSGs/WGs
  WIDs based on the outcomes of the studies to be agreed by SA2 in SA2#163 (May 2024) and submitted to SA#104 (June 2024)
  Study-only items will not follow these targets
Some checkpoints have been identified related to RAN dependencies
  FS_AmbientIoT: Check in TSG#106 (December 2024) for further Ambient IOT work taking into account RAN progress
  FS_AIML_CN: Check in TSG#105 (September 2024) related to WT1.1, 1.2, 1.3
  FS_ISAC_ARC: Check in TSG#105 (September 2024) to determine the scope, and when to start
Normative work to complete by SA2#166 (November 2024)
  Exception sheets (for submission to SA) to request continuation of Work Items beyond the end of 2024 will be discussed in November

## Slide 5: Rel-20 planning
(See SP-240458 endorsed in SA#103 Maastricht)
Studies for 6G in 3GPP are expected to start from Release 20
  First TSG-wide 6G workshop is expected to be in March 2025
  SA1 SID is expected to be approved in Sept’2024
  SA2 SID is expected to be approved in June’2025
  SA2 6G SI completion: Dec. 2026 or Mar 2027 (To be confirmed at future TSG meeting)
For 5G-Advanced
  18-month. Assuming no delay of Rel-19
  Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)

## Slide 6: Rel-19 SI planning for SA2 – Q3 2024
Before SA2#164 (Maastricht)
  It is expected there will be Rel-19 Study Items where full conclusions have not be reached, and study work is required after the May SA2 meeting
  For example:
    The documented solutions for a Key Issue were not considered sufficient/complete enough to agree a way forward
    Competing ways forward have been put forward and it wasn’t possible to choose between them in the May SA2 meeting
    There is dependence on work in/feedback from other Working Groups
  To have a reasonable chance of completing the corresponding normative work by the Stage 2 freeze in December 2024 the remaining study work needs to complete in Q3

## Slide 7: Rel-19 SI planning for SA2 – Q3 2024
Before SA2#164 (Maastricht)
  However, there is only one SA2 meeting in Q3 (Maastricht)
  Therefore it is strongly recommended that preparation for completion of remaining study work should be done between the May and August meetings
  NWM is recommended as the tool to be used, due to the number and variability of vacation periods during this time
  (Last year the moderated NWM discussion of Rel-19 study items in Q3 ran from 26th June to 27th July)
Mon - Fri | 03 - 07 Jun | 10 - 14 Jun | 17 - 21 Jun | 24 - 28 Jun | 01 - 05 Jul | 08 - 12 Jul | 15 – 19 Jul | 22 – 26 Jul | 29 - 02 Jul/Aug | 05 - 09 Aug | 12 - 16 Aug | 19 – 23 Aug
Event |  |  | SA#104 |  |  |  |  |  |  |  |  | SA2#164

## Slide 8: Meetings in Q3 and Q4 2024

## Slide 9
SA2#164 (Maastricht) Dates/Agenda
SA2#164 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  AI 4.2: inclusive language for 2G/3G specs
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Quota applied to 9.x?
  AI 19.X: Rel-19 study/work items (including TEI19)
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting.
Doc request deadline | Friday 09 August 2024 |  | 2359 UTC
Doc submission deadline | Friday 09 August 2024 |  | 2359 UTC
Registration | Monday 12 August 2024 |  | 0800 UTC
Start of meeting | Monday 19 August 2024 | 0900 Local time | 0700 UTC
Close of meeting | Friday 23 August 2024 | 1630 Local time (or earlier) | 1430 UTC
Upload approved documents | Friday 23 August 2024 | 1730 Local time | 1530 UTC

## Slide 10
SA2#165 (India) Dates/Agenda
SA2#165 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  AI 4.2: inclusive language for 2G/3G specs
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Quota applied to 9.x?
  AI 19.X: Rel-19 study/work items (including TEI19)
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting.
Doc request deadline | Friday 04 October 2024 |  | 2359 UTC
Doc submission deadline | Friday 04 October 2024 |  | 2359 UTC
Registration | Monday 07 October 2024 |  | 0800 UTC
Start of meeting | Monday 14 October 2024 | 0900 Local time | 0530 UTC
Close of meeting | Friday 18 October 2024 | 1630 Local time (or earlier) | 1300 UTC
Upload approved documents | Friday 18 October 2024 | 1730 Local time | 1400 UTC

## Slide 11
SA2#165 (Orlando) Dates/Agenda
SA2#165 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  AI 4.2: inclusive language for 2G/3G specs
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Quota applied to 9.x?
  AI 19.X: Rel-19 study/work items (including TEI19)
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting.
Doc request deadline | Friday 08 November 2024 |  | 2359 UTC
Doc submission deadline | Friday 08 November 2024 |  | 2359 UTC
Registration | Monday 11 November 2024 |  | 0800 UTC
Start of meeting | Monday 18 November 2024 | 0900 Local time | 1400 UTC
Close of meeting | Friday 22 November 2024 | 1630 Local time (or earlier) | 1130 UTC
Upload approved documents | Friday 22 November 2024 | 1730 Local time | 1230 UTC