## Slide 1: FS_5GSAT_Ph3 _ARCH Status Report Study on Integration of satellite components in the 5G architecture Phase 3
Jean-Yves Fine - Thales (Rapporteur)
Hucheng Wang – Catt (Co-rapporteur)

## Slide 2
General
  TR 23.700-29 v1.0.0 available (soon)
  1 LS response to SA3/SA3-LI
  KI#1: conclusion agreed
  KI#2: conclusion agreed
  KI#3: conclusion agreed
  RAN impacts and dependencies
  Yes, on WT#1, WT#2
Contentious issues
  none
WI Code | Work Item Title | WP | Target Date | WID#
FS_5GSAT_Ph3_ARCH | Study on Integration of satellite components in the 5G architecture Phase 3 | 75 -> 100% | June, 2024 | SP-231199
FS_5GSAT_Ph3 _ARCH status after SA2#163 (1/3)

## Slide 3
Status on conclusion
  KI#1: Concluded.
    Normative phase to take into account RAN3 feedbacks.
  KI#2: Concluded with 2 sets of architecture principals, not exclusive.
    Normative phase to take into account SA3/SA3-LI feedbacks.
  KI#3: Concluded.
    Normative phase to take into account SA3/SA3-LI feedbacks.
Next steps
  @SA#164
    Start normative phase.
FS_5GSAT_Ph3 _ARCH status after SA2#163 (2/3)

## Slide 4
Overall Plan
FS_5GSAT_Ph3 _ARCH work plan (3/3)
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR skeleton, scope, definition, assumption, scenario
SA2#160 | Nov 2023 | 1 | 1 | Key Issues, assumptions
SA2 E-AH | Jan 2024 | 1.5 | 1,5 | last meeting for Key Issues update (no new KI), start solution discussions
SA2#161 | Feb 2024 | 1 | 1 | Planned: Provide/update solutions. Start solutions evaluation Done: Provide solutions
SA2#162 | Apr 2024 | 1.5 | 1,5 | New solutions: only possible to resubmit new solution prio1 not open docs in Athens (max 6 docs). Make a short list of solution to be updated (max 10). Start evaluation on KI#1
SA2#163 | May 2024 | 1 | 1 | Complete evaluations and conclusions
 | Total | 7 | 7 |