## Slide 1: VMR_Ph2 Status Report
Sony, Qualcomm Incorporated
S2-2409360

## Slide 2: VMR_Ph2 status after SA2#164 (1/2)
General
  TS 23.501: 6 CRs agreed.
    General feature description, definitions, MWAB configuration, Mobility and Location services support.
    Deployment options are documented in a new Annex
    Protocol stacks are documented in a new Annex
    Two CRs(S2-2409523 and S2-2409244) were objected by one company due to the reasons stated in meeting report.
  TS 23.273: 2 CRs agreed.
    Specification update to support for Location Services when MWAB is involved is completed
  RAN impacts and dependencies:
  Pending response to LS (S2-2407345) sent to RAN3 and cc RAN2, with specific questions on access control and Additional ULI format.
Other WG dependencies
  OAM support is expected to be handled by SA5, and security to be handled by SA3.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 10/12/2024 | 0% | SP-240989 | 40% | 

## Slide 3: VMR_Ph2 status after SA2#164 (2/2)
Contentious Issue:
  None.
Focus of the Next Meeting (SA2#165):
  Finalize the feature description in TS 23.501 (e.g., Authorization, Emergency service, UE access control)
  Finalize description on handling "Additional ULI" pending LS reply from RAN WGs
  Start implementing changes needed in TS 23.502
Overall Plan:
  SA2#160-Ah-Hoc-e Jan’24: 0.5 TU (TR skeleton, Scope, Assumptions, Key Issues)
  SA2#161 (Athens) Feb’24: 0.5 TU (New KIs, KI updates; New solutions)
  SA2#162 (China) Apr’24: 1.0 TU (last chance for new solutions; solution updates, initial evaluations/Start coord with RAN)
  SA2#163 (Jeju) May’24: 1.0 TU (Solution updates; evaluations; conclusions, send TR for approval; WID approval)
  SA2#164 (Maastricht, NL) Aug’24: 0.5 (1) TU ( Normative work, coordination with RAN)
  SA2#165 (India) Oct’24: 1.0 TU (Normative work, coordination with RAN)
  SA2#166 (Orlando) Nov’24: 1.0 TU (Normative work, coordination with RAN)
 |  |  |  | Jan, 24 | Feb.24 | Apr. 24 | May, 24 | Aug, 24 | Oct, 24 | Nov, 24 | 
SID/WID | Study TU | Normative TU | Total TU | #160 | #161 | #162 | #163 | #164 | #165 | #166 | Total used TU
FS_VMR_Ph2 | 3 | 2.5 | 5.5 | 0.5 | 0.5 | 1 | 1 | 0.5 (1) | 1 | 1 | 5.5

## Slide 4: VMR_Ph2 status at SA#105
Progress since SA#104:
  TS 23.501: 6 CRs agreed.
    General feature description, definitions, MWAB configuration, Mobility and Location services.
    Deployment options are documented in a new Annex
    Protocol stacks are documented in a new Annex
    Two CRs(S2-2409523 and S2-2409244) were objected by one company due to the reasons stated in meeting report.
  TS 23.273: 2 CRs agreed.
    Specification update to support for Location Services when MWAB is involved is completed
Impacts and dependencies on other WGs:
  RAN dependencies on the MWAB-gNB cell access control, and the Additional ULI format, as indicated in LS (S2-2407345).
  Additional mobility considerations, e.g. gNB ID change, based on potential RAN3 inputs.
  OAM support is expected to be handled by SA5, and security to be handled by SA3.
Next steps:
  Finalize the normative work based on the approved WID (SP-240989) and conclusions in TR 23.700-06 (clause 8), considering responses from RAN WGs.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040031 | Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 10/12/2024 | 0% | SP-240989 | 40% | 

## Slide 5: Annex
Status report for SA2#162/163

## Slide 6: FS_VMR_Ph2 status after SA#104
Progress since SA#104:
  TR 23.700-06 v.1.0.0 was Approved in SA#104.
  Pending response to LS (S2-2407345) sent to RAN3 and cc RAN2, with specific questions on access control and Additional ULI format.
Impacts and dependencies on other WGs:
  RAN dependencies on the MWAB-gNB cell access control, and the Additional ULI format, as indicated in LS (S2-2407345).
  Additional mobility considerations, e.g. gNB ID change, based on potential RAN3 inputs.
  OAM support is expected to be handled by SA5, and security to be handled by SA3.
Next steps:
  Start normative work based on the approved WID (S2-2407385) and conclusions in TR 23.700-06 (clause 8), considering responses from RAN WGs.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020067 | Study on Vehicle Mounted Relays Phase 2 | FS_VMR_Ph2 | 06/03/2024 | 95% | SP-240493 | 95% | 

## Slide 7: FS_VMR_Ph2 status after SA2#163
General
  TR 23.700-06 v.0.4.0 was created and sent for Approval.
  6 contributions agreed (including conclusions for the key issues).
  1 LS (S2-2407345) to RAN3 (cc RAN2) was agreed.
  WID (S2-2407385) for normative phase work was agreed.
All the following Key Issues had been concluded, and documented in TR 23.700-06 (clause 8):
  Key Issue #1: Architectural enhancements for the support of a MWAB
  Key Issue #2: Authorization of a MWAB and configuration of MWAB
  Key Issue #3: Control of UE's access to 5GS via a wireless access backhaul
  Key Issue #4: Efficient mobility and service continuity when served by MWAB
  Key Issue #5: Support of location services for UEs when MWAB(s) is involved
  Key Issue #6: Support of Emergency services for UEs via a MWAB
  RAN impacts and dependencies:
  1 LS (S2-2407345) to RAN3 and cc RAN2 was agreed, with specific questions on access control and Additional ULI format.
Other WG dependencies
  OAM support is expected to be handled by SA5, and security to be handled by SA3.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR_Ph2 | Study on Vehicle Mounted Relays Phase 2 | 75% > 95% | Jun, 24 | SP-240493

## Slide 8: FS_VMR_Ph2 status after SA2#162
General
  TR 23.700-06 v.0.3.0 was created based on approved contributions.
  12 contributions agreed (including new solution proposals, and interim conclusions).
  1 LS to RAN3 (cc RAN2) was agreed.
  1.0 TU used and 1.0 TU left for the Study Phase.
11 new solutions documented addressing Key Issues#1 and #3 to #6 (of the agreed KIs):
  Key Issue #1: Architectural enhancements for the support of a MWAB
  Key Issue #2: Authorization of a MWAB and configuration of MWAB
  Key Issue #3: Control of UE's access to 5GS via a wireless access backhaul
  Key Issue #4: Efficient mobility and service continuity when served by MWAB
  Key Issue #5: Support of location services for UEs when MWAB(s) is involved
  Key Issue #6: Support of Emergency services for UEs via a MWAB
1 Interim conclusion on KI#2 above was agreed (S2-2405787)
  RAN impacts and dependencies:
  1 LS (S2-2405822) to RAN3 and cc RAN2 was agreed, with specific questions and invitation for TR solutions reviews.
Other WG dependencies
  OAM support is expected to be handled by SA5, and security to be handled by SA3.
WI Code | Work Item Title | WP | Target Date | WID#
FS_VMR_Ph2 | Study on Vehicle Mounted Relays Phase 2 | 40% > 75% | Jun, 24 | SP-240493