## Slide 1: TEI19_ SLUPiR WI Status Report
Uri Baniel - Oracle (Rapporteur)

## Slide 2: TEI19_ SLUPiR WI Status after SA2#164
  Progress since SA#104
  3 CRs were submitted on TS 23.501, TS 23.502, TS 23.503
  3 CRs were agreed
  RAN impacts and dependencies
  No RAN dependency
  SA5 impacts and dependencies
  No dependency, however, we need to keep monitoring 32.255 and 32.256. Specifically, we need to watch CHF selection – both in the non roaming and roaming scenarios. We may need to assist SA5 in ensuring that their CHF selection sections are aligned with the latest SA2 Logic. For example, it seems that ‘CHF address(es) provided by the PCF ‘ is not captured in all of the right places in the above-mentioned SA5 specs.
  CT3 impacts and dependencies
  China Telecom with the help of Oracle is following through to derive stage 3 level CRs.
Next steps
  None
WI Code | Work Item Title | WP | Target Date | WID#
TEI19_SLUPiR | Spending Limits for UE Policies in Roaming scenario | 100% | Dec 2024 | SP-240486