## Slide 1: Rel-19 (FS_)eEDGE_5GC_Ph3 Status Report
Intel (Rapporteur)

## Slide 2: (FS_)eEDGE_5GC_Ph3 Status Report to SA#105
Progress since SA#104
  FS_eEDGE_5GC_Ph3:
    2 papers were approved including 1 evaluation paper and 1 conclusion paper for KI#3.
    TR 23.700-49 is sent to SA Plenary for approval.
  eEDGE_5GC_Ph3:
    71 papers were received, 7 CRs were approved, 11 CRs were postponed due to lack of revision session time, all other CRs were merged into selected baseline CRs.
    The WID was revised to remove the justification for KI#3.
  RAN impacts and dependencies
  None.
Outstanding issues
  None.
Next steps
  Finalize the normative work in accordance with the conclusions drawn by the TR and as specified in the WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 90%->100% | Sep. 2024 | SP-231796
eEDGE_5GC_Ph3 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 0%->30% | Dec. 2024 | SP-240996

## Slide 3: FS_eEDGE_5GC_Ph3 status report for SA2#164
WI Code | Work Item Title | WP | Target Date | WID#
FS_eEDGE_5GC_Ph3 | Study on Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 90%->100% | Sep. 2024 | SP-231796
General
  9 papers were received including 2 draft CRs, 2 papers were approved including 1 evaluation paper and 1 conclusion paper.
  For key issue #3, it’s concluded not to pursue normative work.
  TR Coversheet for 23.700-49 is sent to SA Plenary for approval.
Contentious issue
  None.

## Slide 4: eEDGE_5GC_Ph3 status report for SA2#164
WI Code | Work Item Title | WP | Target Date | WID#
eEDGE_5GC_Ph3 | Enhancement of support for Edge Computing in 5G Core network - Phase 3 | 0%->30% | Dec. 2024 | SP-240996
General
  71 papers were received, 7 CRs were approved, 11 CRs were postponed due to lack of revision session time, all other CRs were merged into selected baseline CRs.
  The WID was revised to remove the justification for KI#3 and approved.
Contentious issue
  None.
Plan for SA2#165
  Process the CRs for KI#1 and #2.

## Slide 5
Total 7.5 TUs
  4.5 TUs for Study Phase
  3 TUs for Normative Work, 1 TU for each meeting in 2nd half of 2024.
FS_eEDGE_5GC_Ph3 Work plan per meeting
Meeting# | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 | 1.5 | New solutions
SA2#162 | Apr 2024 | 1.5 | 1.5 | New solutions, solution update, evaluation if possible, conclusion if possible
SA2#163 | May 2024 | 1 | 1 | Evaluation, conclusion
SA2#164 | Aug. 2024 | 1 | 1 | Final conclusion for KI#3, process CRs
SA2#165 | Oct. 2024 | 1 |  | Process CRs
SA2#166 | Nov. 2024 | 1 |  | Process CRs