## Slide 1: FS_NG_RTC_Ph2/NG_RTC_Ph2 Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2
FS_NG_RTC_Ph2&NG_RTC_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #159 | Oct. 2023 | 1 | 1 | TR skeleton, scope and achitectural assumptions were agreed; 5 Key Issues were agreed.
SA2 #160 | Nov. 2023 | 1.5 | 1.5 | All 8 KIs were agreed; Started discussions on solutions.
SA2 #160AH-e | Jan. 2024 | 1 | 1 | Discussions on solutions
SA2 #161 | Feb 2024 | 1 | 1 | Discussions on solutions;
SA2 #162 | Apr 2024 | 1 | 1 | Discussions on solutions; Last meeting for new solution proposals; Start discussion on evaluation and conclusion;
SA2 #163 | May 2024 | 0.5 | 0.5 | Complete conclusions; Send TR for approval or for information.
SA2 #164 | Aug. 2024 | 2 | 2 | Start normative work
SA2 #165 | Oct. 2024 | 1.5 | 1.5 | Continue normative work
SA2 #166 | Nov. 2024 | 2 | 2 | Continue normative work
 | Total | 11.5 | 11.5 | 

## Slide 3: FS_NG_RTC_ph2 status after SA2#164
General
  10 contributions were submitted to #164 and 8 contributions were handled
  Achievements:
    Two reply LS on data channel application related capability exposure and SA6 new WI were sent out to SA6
  The TR 23.700-77 was not udpated and thus was not sent for approval in this meeting
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  send the TR for approval at SA#106
  continue normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 95% | June, 2024 | 1010030

## Slide 4: NG_RTC_ph2 status after SA2#164
General
  45 contributions were submitted to #164 and 20 contributions were handled
  Achievements:
    Contributions on 5 KIs (KI#1, 2, 6, 8 and 3) were handled
    Procedures for KI#2, #3 and #6 were agreed
  Controversial issues
    Wether IMS AS event exposure is defined as a new service or extension of exisiting service needs further discussion and decision before next SA2 meeting
    Architecture of Avatar communication needs further discussion and coordination with SA4
  RAN impacts and dependencies:
  None
Next steps:
  continue normative work, covering all the KIs
WI Code | Work Item Title | WP | Target Date | WID#
NG_RTC_Ph2 | System architecture for next generation real time communication services phase 2 | 0%->10% | December, 2024 | 1040026

## Slide 5: FS_NG_RTC_Ph2/NG_RTC_ph2 status at SA#105
General
  55 contributions were submitted to #164 and 28 contributions were handled
  Achievements:
    Contributions on 5 KIs (KI#1, 2, 6, 8 and 3) were handled
    Procedures for KI#2, #3 and #6 were agreed
    Two reply LS on data channel application related capability exposure and SA6 new WI were sent out to SA6
  Controversial issues
    Wether IMS AS event exposure is defined as a new service or extension of exisiting service needs further discussion and decision before next SA2 meeting
    Architecture of Avatar communication needs further discussion and coordination with SA4
  RAN impacts and dependencies:
  None
Next steps:
  send the TR for approval at SA#106
  continue normative work, covering all the KIs
WI Code | Work Item Title | WP | Target Date | WID#
FS_NG_RTC_Ph2 | Study on system architecture for next generation real time communication services phase 2 | 95% | June, 2024 | 1010030
NG_RTC_Ph2 | System architecture for next generation real time communication services phase 2 | 0%->10% | December, 2024 | 1040026