## Slide 1: SA2 January 2025 Ad Hoc
Andy Bennett
SA2 Chair
SA WG2 Meeting #164 Maastricht
August 19 – August 23, 2024

## Slide 2: SA2 and SA meetings for 2025
Q1 | SA2-Ad Hoc? | January 2025 | Electronic | 
 | SA2#167 | February 2025 | Athens, Greece | Complete exceptions
 | SA#107 | March 2025 | Korea | 6G Workshop
Q2 | SA2#168 | April 2025 | Goteborg, Sweden | 
 | SA2#169 | May 2025 | Japan | 
 | SA#108 | June 2025 | Prague, CZ | SA2 6G SID approved
Q3 | SA2#170 | August 2025 | Goteborg, Sweden | 
 | SA#109 | September 2025 | China | 
Q4 | SA2#171 | October 2025 | China (TBC) | 
 | SA2#172 | November 2025 | USA (TBC) | 
 | SA#110 | December 2025 | USA (TBC) | 

## Slide 3: January Ad Hoc planning
Rel-19 Stage 2 Freeze is December 2024
It is highly likely there will be exceptions required for some of the Work Items
  These will need to be completed by March 2025
Rel-19 maintenance work starts in Q1 2025
  We should aim to complete as much maintenance work as possible in the first two quarters of 2025
Currently only one meeting in Q1
  This is unlikely to be enough to complete the Rel-19 exceptions and make early progress on Rel-19 maintenance

## Slide 4: January Ad Hoc planning
A January 2025 Ad Hoc therefore appears essential
Looking at the detail of Q1 and considering Christmas and the New Years there seem to be limited options for the dates of an Ad Hoc
It is proposed that 20th – 24th January should be chosen
Preparation time ahead of both meetings would be limited, so reduced agendas and altered submission deadlines should be discussed
06 – 10 Jan | 13 – 17 Jan | 20 – 24 Jan | 27 – 31 Jan | 03 – 07 Feb | 10 – 14 Feb | 17 – 21 Feb | 24 – 28 Feb
 |  | SA2AH? | Lunar New Year: 29th |  |  | SA2#167 Athens | 

## Slide 5: January Ad Hoc planning
Proposal for agendas
In addition a later submission deadline for the January meeting is proposed: Tuesday 14th January instead of Friday 10th January
Agenda Item | January Ad Hoc Agenda | February Ad Hoc Agenda
General (4.1, 4.2) | Yes | Yes
Pre-Rel-18 Maintenance | Incoming LSs only | Yes (quota-limited)
Rel-18 Maintenance | Incoming LSs only | Yes (quota-limited)
Rel-19 Maintenance | Half of items | Other half of items
Rel-19 Exceptions | Yes | Yes
Project planning and management |  | Rel-20 5G Advanced SID discussion