## Slide 1: 5GSAT_Ph3_ARCH & FS_5GSAT_Ph3_ARCH Status Report Integration of satellite components in the 5G architecture Phase 3
Hucheng Wang
CATT

## Slide 2
General
  Total TU estimates for the normative phase: 5.5
  1.5 TU has been used in SA2#164
  The rapporteurs for normative phase are to be updated
Progress since SA2#164
  Total 4 CRs were discussed, and 2 CRs are endorsed for implementing KI#2 (store and forward)
  Total 4 CRs were discussed, and 2 CRs are endorsed for implementing KI#3 (UE-satellite-UE communication)
  1 LS reply is to be sent to SA3LI asking them to support IMS-AGW relocation, and to check the feasibility of UPF only on-board solution
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_Ph3_ARCH | Integration of satellite components in the 5G architecture Phase 3 | 0 -> 15% | Dec, 2024 | SP-240986
FS_5GSAT_Ph3_ARCH | Study on Integration of satellite components in the 5G architecture Phase 3 | 100% | June, 2024 | SP-231199
5GSAT_Ph3_ARCH status after SA2#164

## Slide 3
  RAN impacts and dependencies
  Yes, KI#1 depends on RAN3 conclusion, and KI#2 has RAN impact (on SIB information)
Contentious issues
  none
Next steps
  KI#2:
    Procedures to support store and forward
  KI#3 (only considering IMS-AGW onboard satellite):
    Procedures of activating UE-satellite-UE communication
    Functional description of mobility support
  KI#1:
    Alignment to RAN conclusion on support of regenerative-based satellite access
5GSAT_Ph3_ARCH status after SA2#164

## Slide 4
General
  Total TU estimates for the normative phase: 5.5
  1.5 TU has been used in SA2#164
  The rapporteurs for normative phase are to be updated
Progress since SA#104
  Total 4 CRs were discussed, and 2 CRs are endorsed for implementing KI#2 (store and forward)
  Total 4 CRs were discussed, and 2 CRs are endorsed for implementing KI#3 (UE-satellite-UE communication)
  1 LS reply is to be sent to SA3LI asking them to support IMS-AGW relocation, and to check the feasibility of UPF only on-board solution
WI Code | Work Item Title | WP | Target Date | WID#
5GSAT_Ph3_ARCH | Integration of satellite components in the 5G architecture Phase 3 | 0 -> 15% | Dec, 2024 | SP-240986
FS_5GSAT_Ph3_ARCH | Study on Integration of satellite components in the 5G architecture Phase 3 | 100% | June, 2024 | SP-231199
5GSAT_Ph3_ARCH status after SA#104

## Slide 5
  RAN impacts and dependencies
  Yes, KI#1 depends on RAN3 conclusion, and KI#2 has RAN impact (on SIB information)
Contentious issues
  none
Next steps
  KI#2:
    Procedures to support store and forward
  KI#3 (only considering IMS-AGW onboard satellite):
    Procedures of activating UE-satellite-UE communication
    Functional description of mobility support
  KI#1:
    Alignment to RAN conclusion on support of regenerative-based satellite access
5GSAT_Ph3_ARCH status after SA#104