## Slide 1: FS_UIA_ARC, UIA_ARC Status Report
Mike Starsinic (Rapporteur)
InterDigital

## Slide 2: FS_UIA_ARC & UIA_ARC Status at SA#105
  Progress since SA #104
  FS_UIA_ARC
    15 contributions were submitted to SA2 #164, 9 were handled, and none were agreed.
    Key Issues #1 thru #3 have not been concluded. Key Issues #2 and #3 depend on Key Issue #1.
  UIA_ARC
    46 contributions were submitted to SA2 #164, 10 were handled, 3 CRs were endorsed, and none were agreed.
  Impacts and Dependencies on other WGs
  FS_UIA_ARC
    Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
    Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
    Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
    No RAN dependency
  UIA_ARC
    None
Contentious issues
  FS_UIA_ARC
    The Key Issue #1 conclusion is generally contentious. NAS-MM, NAS-SM, eSIM, and Application Layer approaches were discussed.
    Input LS’s related to Key Issue 1 were received from SA3-LI (S2-2407448), SA3 (S2-2409238), and SA1 (S2-2409216).
  UIA_ARC
    None
Next steps
  FS_UIA_ARC
    At SA2 #165: Work to complete study conclusions using the NAS-MM solution as the basis for further discussion.
  UIA_ARC
    Continue to progress CRs.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 90% -> 93% | June 2024 | SP-231804
UIA_ARC | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | 0% -> 15% | December 2024 | SP-240971

## Slide 3: FS_UIA_ARC Status after SA2#164
  Progress since SA2 #164
  At SA2 #164, the focus was on Conclusions for Key Issue 1, 2, and 3.
  15 contributions were submitted to SA2 #164 and 9 were handled, 1 was for information only, 4 were not handled.
  Key Issues #1 thru #3 have not been concluded. Key Issues #2 and #3 depend on Key Issue #1.
  No p-CR’s were agreed.
  TR 23.700-32 v1.0.0 has been available since SA #104.
  Impacts and Dependencies on other WGs
  Key Issue #2 has some SA3 dependency; e.g., authentication aspects.
  Key Issue #3 has some SA3 dependency; e.g., privacy/exposure aspects.
  Key Issue #3 may have some SA6 dependency; e.g., exposure aspects.
  No RAN dependency
Contentious issues
  The Key Issue #1 conclusion is generally contentious.
  NAS-MM, NAS-SM, eSIM, and Application Layer approaches were discussed at SA2 #164.
  Input LS’s related to Key Issue 1 were received from SA3-LI (S2-2407448), SA3 (S2-2409238), and SA1 (S2-2409216).
Next steps
  At SA2 #165: Work to complete study conclusions using the NAS-MM solution as the basis for further discussion.
WI Code | Work Item Title | WP | Target Date | WID#
FS_UIA_ARC | Study on User Identities and Authentication Architecture | 90% -> 93% | June 2024 | SP-231804

## Slide 4
FS_UIA_ARC Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2 #160AH-e | Jan 2024 | 0.5 | 0.5 | TR, Skeleton, TR Scope, Key Issues, Arch Assumptions
SA2#161 | Feb 2024 | 1.5 | 1.5 | Key Issue Updates (e.g. KI#4 editor’s note), Solutions
SA2#162 | Apr 2024 | 1.75 | 1.75 | Solutions that apply to a KI with no/few existing solutions in the TR (i.e. FS_UIA_ARC Key Issue #4), New solutions significantly different to existing one and proposed in a previous meeting but not handled, Solution Updates will be lower priority than KI#4 solutions and new solutions that are significantly different to existing one and proposed in a previous meeting but not handled. Time needs also to be given to papers that propose conclusions/solution principles. NOTE: During the meeting, no solution updates were handled.
SA2#163 | May 2024 | 1.5 | 1.5 | Critical Solution Updates, Complete Study Conclusions NOTE: During the meeting, no solution updates were handled.
SA2#164 | Aug 2024 | X | 1 | Request to allocate 1 TU for FS_UIA_ARC (Key Issues #1, #2, and #3).
SA2#165 | Oct 2024 | X | 0.5 | Request to allocate 0.5 TU to progress FS_UIA_ARC (Key Issues #1, #2, and #3).
 | Total | 5.25 | 6.25 | 
Total 9.5 TUs were planned
  5.25 TUs were planned for the Study Phase, 6.25 were used
  4.25 TUs were planned for Normative Work
Request to allocate 0.5 TU at SA2 #165 to progress FS_UIA_ARC (Key Issues #1, #2, and #3).

## Slide 5: UIA_ARC Status after SA2#164
  Progress since SA2 #164
  SA2 #164 was the first meeting where CRs were handled for this topic.
  46 contributions were submitted to SA2 #164, 10 were handled.
    3 CRs were Endorsed
    6 CRs were postponed.
    1 CR was merged.
    No CRs were agreed.
  The focus of the meeting was on baseline CR’s for TS 23.501, TS 23.316, TS 23.502, and TS 23.503.
  Impacts and Dependencies on other WGs
  No RAN dependency
Contentious issues
  None.
Next steps
  Continue to progress CRs.
WI Code | Work Item Title | WP | Target Date | WID#
UIA_ARC | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | 0% -> 15% | December 2024 | SP-240971