## Slide 1: TEI19_RVAS Status Report
Qian Chen
Ericsson

## Slide 2: TEI19_RVAS status at SA#105
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020013 | Architecture support of roaming value-added services | TEI19_RVAS | 13/12/2024 | 100% | SP-240119 | 100% | Maintenance and Alignment
Progress since SA#104:
  No maintenance and alignment paper submitted.
Impacts and dependencies on other WGs:
  Intra-TSG: no intra-TSG issue identified
  Inter-TSG: Coordination with CT per agreed CRs
Next steps:
  Maintenance and alignment.

## Slide 3: TEI19_RVAS status at SA#104
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1020013 | Architecture support of roaming value-added services | TEI19_RVAS | 13/12/2024 | 0% | SP-240119 | 100% | Maintenance and Alignment
Progress since SA#103:
  4 CRs approved during SA2#162 and SA2#163 for TS 23.501/23.502 to address the objectives of the TEI19 WI
  This TEI19 WI is completed
Impacts and dependencies on other WGs:
  Intra-TSG: no intra-TSG issue identified
  Inter-TSG: Coordination with CT per agreed CRs
Next steps:
  Maintenance and alignment.