## Slide 1: FS_XRM_Ph2 Status Report
Georgios Gkellas(Nokia)
Curt Wong(Meta USA)

## Slide 2: FS_XRM_Ph2/XRM_Ph2
  Progress since SA#105:
  Normative work at SA2#165
  17 CRs are approved (KI#3: 1 CR, KI#5: 3 CRs, KI#6: 4 CRs, KI#7: 4 CRs, KI#2: 4 CRs, KI#4: 1 CR) and 4 LS OUT
  KI#6, KI#7 completed
  Impacts and dependencies on other WGs:
  Intra SA: Dependency on SA4 (KI#4), CT4 (KI#3)
  Inter TSG: RAN2/3 (KI#1, KI#9)
  Feedback from IETF pending (KI#2)
Controversial issues:
  None
Next steps (SA2#166):
  Continue normative work
WI Code | Work Item Title | WP | Target Date | WID#
FS_XRM_Ph2 | Study on Extended Reality and Media Service (XRM) Phase 2 | 100% -> 100% | June 2024 | 1010032
XRM_Ph2 | Extended Reality and Media Service (XRM) Phase 2 | 5% -> 35% | Dec 2024 | 1040032

## Slide 3
FS_XRM_Ph2 Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#159 | Oct 2023 | 1 | 1 | TR Skeleton, TR Scope, Key Issues discussion, Arch Assumptions
SA2#160 | Nov 2023 | 1 | 1 | Focus on Key Issues
SA2#160E-AH | Jan 2024 | 1 | 1 | Solutions discussions, Complete Key Issues
SA2#161 | Feb 2024 | 1 | 1 | New Solutions
SA2#162 | Apr 2024 | 1 | 1 | Only postponed/unhandled papers for new solutions. Focus on solution updates mainly. Start with evaluation and conclusion
SA2#163 | May 2024 | 1.5 | 1.5 | No new solutions. Critical solution updates essential for conclusion. Complete conclusions
SA2#164 | Aug 2024 | 0.5 | 1 | Resolution of open items in the conclusion to complete the study. Discuss normative CRs
SA2#165 | Oct 2024 | 2 | 2 | Normative work
SA2#166 | Nov 2024 | 2 |  | Continue normative work
Total Actual 9.5 TUs
  7.0 TUs for Study Phase
  2.5 TUs for Normative Work