## Slide 1: TEI19_MLR4RTR Status Report
Simon Cai (Nokia, Nokia Shanghai Bell)
(Rapporteur)

## Slide 2: TEI19_MLR4RTR Status after SA2#165
  Progress since SA2#165
  1 CRs to TS 23.273 was agreed.
  The work task in the WID (listed below) was captured in TS 23.273.
    The objective of this work is to serve multiple LCS clients (emergency call routing entities) through a single multiple location procedure.
  RAN impacts and dependencies
  None.
Outstanding issues
  None.
Next steps
  Feature maintenance.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1030017 | Multiple Location Procedure for Emergency LCS Routing | TEI19_MLR4RTR | 12/12/2024 | 0% | SP-240123 | 100% | 

## Slide 3
Total 0.5 TUs for Normative Work
TEI19_MLR4RTR Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#165 | October 2024 | 0.5 | 0.5 | Complete normative work
 | Total | 0.5 | 0.5 |