## Slide 1: SA2 Work Planning
Andy Bennett
SA2 Chair
SA WG2 Meeting #166AHE
January 20 – January 24, 2025

## Slide 2: Rel-19 timelines
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…)
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
100%
SA1 Stage 1 80%
SP-230390 - 3GPP TSG#99, 20 -24 March 2023, Rotterdam, The Netherlands

## Slide 3: SA2 and SA meeting dates for 2025
Q1 | SA2-Ad Hoc | Monday, January 20, 2025 | Friday, January 24, 2025 | Electronic
 | SA2#167 | Monday, February 17, 2024 | Friday, February 21, 2025 | Athens, Greece
 | SA#107 | Tuesday, March 12, 2024 | Friday, March 14, 2025 | Incheon, Korea
Q2 | SA2#168 | Monday, April 07, 2024 | Friday, April 11, 2025 | Goteborg, Sweden
 | SA2#169 | Monday, May 19, 2024 | Friday, May 23, 2025 | Fukuoka, Japan
 | SA#108 | Tuesday, June 10, 2024 | Friday, June 13, 2025 | Prague, Czech Republic
Q3 | SA2#170 | Monday, August 25, 2024 | Friday, August 29, 2025 | Goteborg, Sweden
 | SA#109 | Tuesday, September 16, 2024 | Friday, September 19, 2025 | China
Q4 | SA2#171 | Monday, October 13, 2024 | Friday, October 17, 2025 | China (TBC)
 | SA2#172 | Monday, November 17, 2024 | Friday, November 21, 2025 | Dallas, USA
 | SA#110 | Tuesday, December 09, 2024 | Friday, December 12, 2025 | Baltimore, USA

## Slide 4: Rel-19 planning for SA2 - General
Some checkpoints were identified related to RAN dependencies
  FS_AIML_CN
    There was a check in TSG#105 (September 2024) related to WT1.1, 1.2, 1.3 and the following conclusions reached
      WT1.1, WT1.2 and WT1.3 will not be worked on
  FS_ISAC_ARC
    This was discussed again in SA#106 (December 2024)
      There was no consensus in SA to approve or start the SID in Rel-19
      This is one of the Rel-20 5G Advanced Core topics selected by SA
  FS_AmbientIoT
    This was discussed in TSG#106 (December 2024)
      A WID was endorsed and SA2 asked to submit an updated WID to SA#107
      SA2 was asked to complete the study in Q1 2025 with the focus on device 1 and D1T1, and if TU’s allow proceed in 2025 Q1 with PCRs for a new TS and draft CRs on the already concluded aspects

## Slide 5: Rel-19 planning for SA2 - General
Normative work to complete in SA2#168 (February 2025) for the following
  AIML_CN
  XRM_Ph2
  NG_RTC_Ph2
  5GSAT_Ph3-ARC
Exceptions were granted by SA for continuation of normative work on these items

## Slide 6: Rel-20 planning
(See SP-240458 endorsed in SA#103 Maastricht)
Studies for 6G in 3GPP are expected to start from Release 20
  First TSG-wide 6G workshop is expected to be in March 2025
  SA1 SID was approved in Sept 2024
  SA2 SID is expected to be approved in June 2025
  SA2 6G SI completion: Dec. 2026 or Mar 2027 (To be confirmed at a future TSG meeting)
For 5G-Advanced
  18-month. Assuming no delay of Rel-19
  Stage-2 freeze : Jun 2026 (>=80%); Sep 2026 (100%)
  5G-Advanced workshop planned for December 2024
  5G-Advance SID proposals in SA2
    Discussion of SIDs will start in Q1 2025

## Slide 7: Meetings in Q1 2025

## Slide 8
SA2 Ad Hoc (e-meeting) Dates/Agenda
SA2#166 Ad Hoc will be an ad hoc e-meeting meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Quota limited: 2 per company per AI
  AI 19.X: Rel-19 work items (with exceptions)
  AI 19.X: Rel-19 maintenance (subset of items)
Doc request deadline | Tuesday 14 January 2025 |  | 2359 UTC
Doc submission deadline | Tuesday 14 January 2025 |  | 2359 UTC
Registration | Monday 13 January 2025 |  | 0800 UTC
Start of meeting | Monday 20 January 2025 |  | 0000 UTC
Close of meeting | Friday 24 January 2025 |  | 1600 UTC
Upload approved documents | Monday 27 January 2025 |  | 1700 UTC

## Slide 9
SA2#167 (Athens) Dates/Agenda
SA2#167 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Quota limited: 2 per company per AI
  AI 19.X: Rel-19 work items (with exceptions)
  AI 19.X: Rel-19 maintenance (subset of items)
  AI 30.X: 5G Advanced proposals for Rel-20 from Set A topics (excluding TEI20 and items from Set B topics)
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting.
Doc request deadline | Monday 10 February 2025 |  | 2359 UTC
Doc submission deadline | Monday 10 February 2025 |  | 2359 UTC
Registration | Monday 10 February 2025 |  | 0800 UTC
Start of meeting | Monday 17 February 2025 | 0900 Local time | 0700 UTC
Close of meeting | Friday 21 February 2025 | 1630 Local time (or earlier) | 1430 UTC
Upload approved documents | Friday 21 February 2025 | 1730 Local time | 1230 UTC