SA WG2 Meeting #166	S2-2412866

18 - 22 November, 2024, Orlando , US	(Revision of S2-240xxxx)

Source: 	China Mobile

Title: 	Rel-19 Work Item Exception for NG_RTC_Ph2

Document for: 	Approval

Agenda Item:	  30.9

TSG SA Meeting #106	SP-YYabcd

10 - 13 December 2024, Madrid, Spain

Source:	China Mobile

Title:	Rel-19 Work Item Exception for NG_RTC_Ph2

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

Title : 	System architecture for Next Generation Real time Communication services Phase 2

Acronym  : 	NG_RTC_Ph2

Unique Identifier :	1040026

Release 19 Submission form

| Feature / Item: | NG_RTC_Ph2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | March 2025 |  |  |  |  |
| Service(s) impacted: | IMS data channel enhancements including avatar communication, standalone data channel, data channel multiplexing and PS data off for data channel services. |  |  |  |  |
| Specification(s) affected: | TS 23.228, TS 23.502 |  |  |  |  |
| Task(s) within work which are not complete: | - WT8. Enhancements of IMS architecture and procedures to support IMS based Avatar communication - URL of DC AS for downloading the avatar ID list is to be specified; - Whether and how the MF discovers BAR for direclty downloading avatar representation is FFS; - Procedures of avatar communication needs further update. - In WT7 Enhancements of IMS architecture and procedures to support multiplexing and de-multiplexing DC applications over single SCTP connection - Whether and how the originating network handles the scenario of standalone IMS DC session when the terminating network rejects the session due to not supporting DC multiplexing; - Updates on services of IMS AS and MF is FFS. - In WT5 Enhancements to IMS procedures to support PS Data off for services over IMS DC - How IMS AS reports PS data off status to DCSF is FFS. - In WT6 Enhancements of IMS procedures to support standalone IMS data channel session - How to indicate that the UE accepts the application associated with the ADC while the application is not downloaded yet needs further coordination with SA4. |  |  |  |  |
| Consequences if not included in Release 19: | The following features of NG_RTC is not fully supported: Avatar communication, data channel multiplexing, standalone DC and PS Data off for services over IMS DC. |  |  |  |  |

Abstract of document:

This work item exception requests to extend the completion deadline of Rel-19 WI NG_RTC_Ph2 work till March 2025.

Contentious Issues:

None.