## Slide 1: TU budget for Rel-20
SA2 discussed the TU budget in November and endorsed the following

## Slide 2: Rel-20 budget
In addition SA2 endorsed the following:
  SA2 capacity (March 2025 – September 2026):
    Max TU’s for release planning purposes: 157
      For 5G Advanced SIDs and WIDs, and 6G SID
    Max number of SIs/WIs: 7- 9 (5G Advanced) – Note: this doesn’t have consensus
      Note: one feature made up of SI+WI is counted as one item
    Max TUs per Feature: 2 TU’s per meeting (excluding the 6G study)
    Max TU’s overall per feature: 14 TU (excluding the 6G study)
  Additional TU’s for 6G study after September 2026: 30 (if study is to complete by December 2026)
These figures were further endorsed by TSG SA in December (in SP-241907)

## Slide 3: Rel-20 budget
I propose some (relatively small) changes to the TU budget and TU plan per meeting endorsed in November
  As AmbientIoT continues beyond March 2025 it requires 2 TU’s per meeting in Q2
  Some small adjustments to the TU’s per meeting for Rel-20 later in the release (but overall the budget is almost identical (156 vs 157)
  (Note that 8 TU’s are budgeted from the total of 156 for SID discussions in Q2)
  The budget and plan for TEI20 is shown

## Slide 4: Rel-20 budget
 |  |  | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 |  | 2026 |  | 2026 | 2026 | 
 |  | Totals (between March 2025 and September 2026) | Jan #166 AHE | Feb #167 Athens | Apr #168 Goteborg | May #169 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Stage 2 80% complete | Aug #176 EU | Stage 2 100% complete | Oct #177 EU | Nov #178 US | 6G Study complete (TBD)
 | TU count | 324 | 31.5 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 |  | 36 |  | 36 | 36 | 
 | TU's for Rel-19 | 62 | 23.5 | 18 | 13 | 13 | 9 | 6 | 6 | 4 | 4 | 4 |  | 3 |  | 3 | 3 | 
 | TU's for Rel-20 (ex TEI20) | 156 | 0 | 3 | 10 | 10 | 15 | 18 | 19 | 21 | 21 | 21 |  | 21 |  | 15 | 15 | 
 | TU's for pre Rel-19 | 29 | 8 | 5 | 4 | 4 | 3 | 3 | 3 | 3 | 3 | 3 |  | 3 |  | 3 | 3 | 
 | Buffer TU's | 62 | N/A | 10 | 9 | 9 | 6 | 7 | 6 | 6 | 6 | 6 |  | 7 |  | 6 | 6 | 
5.x, 6.x, 7.x | Pre-Rel-17 maintenance | 4.5 | 1 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 |  | 0.5 | 0.5 | 
8.x | Rel-17 maintenance | 4.5 | 1 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 | 0.5 |  | 0.5 |  | 0.5 | 0.5 | 
9.x | Rel-18 maintenance | 20 | 6 | 4 | 3 | 3 | 2 | 2 | 2 | 2 | 2 | 2 |  | 2 |  | 2 | 2 | 
19.x | Rel-19 maintenance | 58 |  |  | 11 | 11 | 9 | 6 | 6 | 4 | 4 | 4 |  | 3 |  | 3 | 3 | 
20.x | Rel-20 maintenance | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  | 9 | 9 | 
19.14.x | AmbientIoT |  | 2 | 2 | 2 | 2 |  |  |  |  |  |  |  |  |  |  |  | 
19.48 | Generic Rel-19 CR’s |  |  | See 19.49 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19.49 | Generic Rel-19 LSs |  | 1 | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  | 
19.50 | Rel-19 Cat B/C alignment |  | 1 | 1 |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 5: SA2 Rel-20 split between 5G Advanced and 6G
TSG SA again asked Working Groups to discuss the TU budget split between 5G Advanced and 6G
The example below shows a TU plan if there was an approximately 50:50 split between 5G Advanced and 6G (between March 2025 and September 2026)
 |  |  | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 |  | 2026 |  | 2026 | 2026 | 
 |  | Totals (between March 2025 and September 2026) | Jan #166 AHE | Feb #167 Athens | Apr #168 Goteborg | May #169 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Stage 2 80% complete | Aug #176 EU | Stage 2 100% complete | Oct #177 EU | Nov #178 US | 6G Study complete (TBD)
 | TU count | 324 | 31.5 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 |  | 36 |  | 36 | 36 | 
 | TU's for Rel-19 | 62 | 23.5 | 18 | 13 | 13 | 9 | 6 | 6 | 4 | 4 | 4 |  | 3 |  | 3 | 3 | 
 | TU's for Rel-20 (ex TEI20) | 156 | 0 | 3 | 10 | 10 | 15 | 18 | 19 | 21 | 21 | 21 |  | 21 |  | 15 | 15 | 
 | TU's for pre Rel-19 | 29 | 8 | 5 | 4 | 4 | 3 | 3 | 3 | 3 | 3 | 3 |  | 3 |  | 3 | 3 | 
 | Buffer TU's | 62 | N/A | 10 | 9 | 9 | 6 | 7 | 6 | 6 | 6 | 6 |  | 7 |  | 6 | 6 | 
20.x | Rel-20 5G A SIDs/WIDs | 75 |  |  | 6 | 6 | 9 | 9 | 9 | 9 | 9 | 9 |  | 9 |  |  |  | 
20.x | Rel-20 6G SID(s) | 73 |  |  |  |  | 6 | 9 | 10 | 12 | 12 | 12 |  | 12 |  | 15 | 15 | 
20.x | TEI20 |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 |  | 2 |  |  |  | 

## Slide 6: SA2 Rel-20 split between 5G Advanced and 6G
Shifting 2 TU’s per meeting from 5G Advanced to 6G changes the proportions to around 60% for 6G and 40% for 5G Advanced (excluding TEI20)
 |  |  | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 |  | 2026 |  | 2026 | 2026 | 
 |  | Totals (between March 2025 and September 2026) | Jan #166 AHE | Feb #167 Athens | Apr #168 Goteborg | May #169 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Stage 2 80% complete | Aug #176 EU | Stage 2 100% complete | Oct #177 EU | Nov #178 US | 6G Study complete (TBD)
 | TU count | 324 | 31.5 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 | 36 |  | 36 |  | 36 | 36 | 
 | TU's for Rel-19 | 62 | 23.5 | 18 | 13 | 13 | 9 | 6 | 6 | 4 | 4 | 4 |  | 3 |  | 3 | 3 | 
 | TU's for Rel-20 (ex TEI20) | 156 | 0 | 3 | 10 | 10 | 15 | 18 | 19 | 21 | 21 | 21 |  | 21 |  | 15 | 15 | 
 | TU's for pre Rel-19 | 29 | 8 | 5 | 4 | 4 | 3 | 3 | 3 | 3 | 3 | 3 |  | 3 |  | 3 | 3 | 
 | Buffer TU's | 62 | N/A | 10 | 9 | 9 | 6 | 7 | 6 | 6 | 6 | 6 |  | 7 |  | 6 | 6 | 
20.x | Rel-20 5G A SIDs/WIDs | 75 |  |  | 6 | 6 | 9 | 9 | 9 | 9 | 9 | 9 |  | 9 |  |  |  | 
20.x | Rel-20 6G SID(s) | 73 |  |  |  |  | 6 | 9 | 10 | 12 | 12 | 12 |  | 12 |  | 15 | 15 | 
20.x | TEI20 |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 |  | 2 |  |  |  | 
20.x | Rel-20 5G A SIDs/WIDs | 61 |  |  | 6 | 6 | 7 | 7 | 7 | 7 | 7 | 7 |  | 7 |  |  |  | 
20.x | Rel-20 6G SID(s) | 87 |  |  |  |  | 8 | 11 | 12 | 14 | 14 | 14 |  | 14 |  | 15 | 15 | 
20.x | TEI20 |  |  |  |  |  |  | 2 | 2 | 2 | 2 | 2 |  | 2 |  |  |  | 
 |  |  |  |  | 6 | 6 | 15 | 18 | 19 | 21 | 21 | 21 |  | 21 |  |  |  |