# 1	Best practices guidance for SA2 study items

## 2.1	Overview

## 2.2	TU estimates for a Study Item Description

When estimating the number of TU’s required for a study the expected technical complexity of the study will be the main consideration. However there is additional non-technical guidance that should be considered:

- The number of companies supporting the SID that have been active in SA2 can make progress more difficult to achieve and so this should be considered when estimating the TU’s required.

- The minimum granularity of TU estimate for a study is 0.5 (eg 9.5 rather than 9.25)

- The TU estimates for the study and normative work for an item should be equal unless there is good justification for a difference

## 2.3	Drafting of Key Issues

During discussion of a Study Item Description it should be assumed that the Work Tasks from the SID will by default become the initial set of Key Issues. When the rapporteur creates a skeleton TR it should include Key Issues copied from agreed Work Tasks in the SID.

Updates of these Key Issues, or addition of Key Issues, are allowed as required but this should be done as early as possible during the study (ideally in the first two meetings the item is on the agenda).

## 2.4	Documentation of the study in a TR

### 2.4.1	Documentation of solutions

For a number of releases it has been common practice to document the majority of solutions submitted by companies during the study in the main body of the Technical Report. The solutions often overlap with others and meeting time is spent updating and modifying these solutions.

Rather than doing this it is recommended that these solutions are documented in an Annex of the TR. The Annex is intended to be a record of the submitted solutions, but would not be updated during the study.

Discussion and update of the submitted solutions is still expected and there still needs to be consensus to document a solution in this Annex.

Each solution should include a “High-level solution Principles” clause. Each solution should include an “Aspects for further consideration” clause to capture what would typically be captured as Editor’s Notes. Each solution should, if required, include an “Aspects for further consideration” clause to capture what would typically be captured as Editor’s Notes.

Documentation of more than one solution from the same company for the same KI shouldn’t be expected, but is allowed.

Solutions can be documented in the main body of the TR if it is considered useful to progress the study, but they should be a merger of similar solutions documented in the annex. For example there may be multiple similar solutions submitted by companies and included in the annex and so a solution that reflects these can be documented, including options.

Such merged solutions could be proposed at the same meeting as the original solutions are submitted, or in a later meeting. Any company can propose merged solutions. Editor’s Notes and evaluation statements can be included in such merged solutions.

Consensus is required for inclusion of such solutions in the main body of the TR.

### 2.4.2	Documentation of conclusions/assumptions/issues

Where there is consensus, interim agreements should be documented in the TR as soon as possible during a study.

These can be documented in the TR as “KI#X-Agreement#Y” in an “Interim Agreements” clause. If the interim agreement has impacts on another clause in the TR and if there is consensus, that TR clause can be updated.

## 2.5	Managing the work

When a substantial issue arises during discussions the session chair and the rapporteur may seek among the active participants of this issue one or more delegates to drive the progress of this issue for one or more meetings. Different delegates can be assigned at a later point if appropriate.

The assignment of delegates to these issues is subject to agreement by the group and may need to be confirmed by the SA2 Chair.

The conclusion of a study and progression to normative work is subject to analysis of the Editor’s Notes remaining for the study. Editor’s Notes that require resolution in order for a conclusion to be reached should be resolved before concluding the study. However, resolution of the issues can exceptionally be done as part of normative work, if there is consensus for this.

## 2.6	Status reports

These are produced per meeting (as currently done), but the format will be different and the detail expanded. However the format of the part of the status report intended for SA Plenary (currently a single slide) will in general be used.

Substantial issues identified during the work should be included in the report, and any resolutions documented. The record of these issues remains in future reports. If any delegates have been assigned to lead an issue their names should be recorded for that issue (for the SA2 part of the report only).