3GPP TSG-SA3 Meeting #106-e	S3-220521

e-meeting, 14 - 25 February 2022

Source:	SA WG3

Title:	Rel-17 Work Item Exception for 5G_ProSe Security Aspects

Document for:	Approval

Agenda Item:	4.13

3GPP™ Work Item Exception

# Title : 		Security Aspects of Proximity based Services (ProSe) in the 5G System (5GS)

## Acronym  : 	5G_ProSe

## Unique Identifier :	930008

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Don’t know | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | April 2022 (SA3#106-e-Bis) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | TS 33.503 |  |  |  |  |
| Task(s) within work which are not complete: | - Control Plane based security procedure for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay. - A new Prose anchor function may be defined for storage of 5G PRUK keys. - Details on the security of UE-to-NW relay discovery procedures - Details on the CP based secondary authentication procedures - Remaining Editor's notes |  |  |  |  |
| Consequences if not included in Release 17: | - No Control Plane based security mechanism defined for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay - Unclear how UE-to-NW relay discovery works - Unclear how CP based secondary authentication works - Open Editor's Notes in technical spec. |  |  |  |  |

Abstract of document:

In SA3#106-e meeting, it is decided that the 5G PRUK and 5G PRUK ID shall be stored for the Control Plane based security procedure for 5G ProSe Communication via 5G ProSe Layer-3 UE-to-Network Relay. However, where 5G PRUK and 5G PRUK ID are stored is still under discussion.

This work item exception requests to extend the deadline of the SA3 5G_ProSe work till April 2022.

Contentious Issues:

None