3GPP TSG-SA3 Meeting #115 	S3-240382

# Athens, Greece, 26 February - 01 March 2024

# Source:	MITRE

# Title:	FS_eZTS Timeline

# Document for:	Endorsement

Agenda Item:	5.1

# 1	Decision/action requested

Requests endorsement for the timeline for FS_eZTS

# 2	References

[1]	SP-231784 New SID on enablers for Zero Trust Security

[2]	draft TR 33.794 Skeleton_eZTS_r3.docx (https://www.3gpp.org/ftp/Email_Discussions/SA3/eZTS/draft%20TR%2033.794%20Skeleton_eZTS_r3.docx)

[3]	3GPP TS 21.900	Technical Specification Group working methods

# 3	Rationale

This contribution proposes a timeline for the contents to be included into the TR 33.794.  The timeline is based upon the information in the SID (copied below) and the number of SA3 meetings. A timeline is needed to structure the work and so that delegates know what milestones they should try to adhere to.

# 4	Detailed proposal

## 4.1	Factual information

### 4.1.1	SID approved timeline

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| Internal TR | 33.794 | Study on enablers for Zero Trust Security | TSG#105 (Sep 2024) | TSG#106 (Dec 2024) | Sheeba Backia Mary Baskaran, Lenovo, Motorola Mobility, <smary@lenovo.com> |

Source - SP-231784 [1]

### 4.1.2.	SA3 meeting schedule

Source:	portal.3gpp.org

### 4.1.3	Number of working meetings

The bullets below are based on information in the 2 proceeding sections:

- 3 full meetings before 60% completion.

- 2 meetings between 60% and 80/100%

  - Approval can be performed at 80% completion according to 3GPP TS 21.900 [3].

## 4.2	Recommendation

| SA3#117 (August 2024) | Last meeting for Security Analysis and Considerations (see [2]) and Key Issues (without solutions) to be submitted. |
| --- | --- |
| SA3#118 (September 2024) | Last meeting for solutions to be submitted. New Security Analysis and Considerations and Key Issues may be submitted but shall include at least 1 solution. |
| SA3#119 (November 2024) | All conclusions / recommendations to be wrapped up. Solutions maybe submitted, but a solution that is submitted shall be part of a conclusion. If a Security Analysis and Considerations or Key Issues is submitted the above sub bullet point is also applicable. |