TSG SA WG3 Meeting #98e	S3-200439

02 - 06 March 2020, e-meeting

Source:	SA WG 3

Title:	Rel-16 Work Item Exception for eV2X

Document for:	Approval

Agenda Item:	4

3GPP™ Work Item Exception

# Title : 		Security Aspects of 3GPP support for Advanced V2X Services

## Acronym  : 	eV2XARC

## Unique Identifier :	860014

Release 16 Submission form

| Feature / Item: | eV2X Security |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: Don't know | ME: X | AN: X | CN: X | Others (specify): Don't know |
| Expected Completion Date: | June 2020 (SA#88) |  |  |  |  |
| Service(s) impacted: | V2X Services |  |  |  |  |
| Specification(s) affected: | TS 33.536, TS 33.220 |  |  |  |  |
| Task(s) within work which are not complete: | V2X communication over PC5 reference point - Finalization of security input (e.g. BEARER) - Security policy handling - L2 ID conversion for groupcast |  |  |  |  |
| Consequences if not included in Release 16: | Above features will not be supported for the UEs supporting V2X services. |  |  |  |  |

Abstract of document:

One further meeting is needed to complete the tasks listed in the above table.

This work item exception requests to extend the deadline of the SA3 eV2X work till June 2020.

Contentious Issues:

The following issues have been identified:

- The security policy handling mechanism when the security policies are different in two peer UEs needs to be clearly defined.

- How to securely convert the group ID to the destination ID for protecting privacy in groupcast needs more discussion.