TSG CT/SA/RAN Meeting #XX	CP/SP/RP-YYabcd

DD - DD Mon. YYYY, City, Country

Source:	Nokia

Title:	Rel-16 Work Item Exception for Security for 5GS Enhanced support of Vertical and LAN Services

Document for:	Vertical_LAN_SEC

Agenda Item:	3.6

3GPP™ Work Item Exception

# Title : 		Security for 5GS Enhanced support of Vertical and LAN Services

## Acronym  : 	Vertical_LAN_SEC

## Unique Identifier :	840027

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: x | CN: x | Others (specify): |
| Expected Completion Date: | June 2020 – SA#88 |  |  |  |  |
| Service(s) impacted: | TSC service, 5GLAN service |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | - Enhancements to the 5G system to support Time Sensitive Communication - Enhancements to the 5G system to support 5G LAN service. |  |  |  |  |
| Consequences if not included in Release 16: | Editor’s note not solved, double protection of messages creating unnecessary complexity |  |  |  |  |

Abstract of document:

- This work item aims at specifying the security for system enhancements required for 5G system to support new vertical service requirements. This exception sheet is to request an extension to June 2020 for enhancements to the 5G system to support Time Sensitive Communication and enhancements to the 5G system to support 5G LAN service.

Contentious Issues:

1. whether integrity enforcement for gPTP messages is needed and whether for confidentiality to consider TSN AF input on already protected messages at application layer

2. details on SMF obtaining information about DN protection from DN-AAA (editor's note)