3GPP TSG-SA3 Meeting #98e 	S3-200470

- e-meeting, 2 – 6 March 2020

- Source:	China Mobile

Title:	Rel-16 Work Item Exception for Authentication and Key Management for Applications based on 3GPP credential in 5G (AKMA)

- Document for:	Approval

Agenda Item:	3.9

TSG SA Meeting #87-e	SP -YYabcd

17 - 20 March 2020 e-meeting

Source:	SA3

Title:	Rel-16 Work Item Exception for Authentication and Key Management for Applications based on 3GPP credential in 5G (AKMA)

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 	Authentication and Key Management for Applications based on 3GPP credential in 5G

## Acronym  : AKMA

## Unique Identifier :	850021

Release 16 Submission form

| Feature / Item: | AKMA |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: Yes | Others (specify): |
| Expected Completion Date: | June 2020 |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 33.535 |  |  |  |  |
| Task(s) within work which are not complete: | Several procedure details have not been completed, including: -AKMA key identifier generation and routing; -Application key derivation; -Application key refresh, etc. |  |  |  |  |
| Consequences if not included in Release 16: | AKMA feature is not supported in release 16 |  |  |  |  |

Abstract of document:

This exception sheet for AKMA provides a list of remaining open issues, which are planned to be completed by June 2020.

Contentious Issues:

Several procedure details have not been concluded, including:

- AKMA key identifier generation and routing related procedures;

- Application key derivation;

- Application key refresh, etc.