TSG SA #87-E	S3-200488

17 - 20 Mar. 2020, Online

Source:	Nokia, Nokia Shanghai Bell

Title:	Rel-16 Work Item Exception for Enhanced Network Slicing

Document for:	Approval

Agenda Item:	3.12

3GPP™ Work Item Exception

# Title: 	Exception Sheet for Rel-16 Enhanced Network Slice security WID

## Acronym: eNS

## Unique Identifier: 850022

Release 16 Submission form

| Feature / Item: | eNS: Enhanced Network Slicing Security |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | SA#88, June 2020 |  |  |  |  |
| Service(s) impacted: | Network Slice specific authentication and authorization. |  |  |  |  |
| Specification(s) affected: | TS 33.501 |  |  |  |  |
| Task(s) within work which are not complete: | Draft CR for eNS is still not complete, particularly following tasks: 1. Authentication for access to specific Network Slices 2. Security and privacy aspects related to the solution for Network Slice specific access authentication and authorization |  |  |  |  |
| Consequences if not included in Release 16: | Network Slice specific authentication and authorization feature will be missed. |  |  |  |  |

Abstract of document: Rel-16 Enhanced Network Slice security could not be completed because of outstanding issues yet to be resolved. Copy of draft CR attached.

Contentious Issues:

1. Role of AUSF in Network Slice specific authentication and authorization

2. Sending of NSSAI to external AAA-S for Network Slice specific authentication and authorization