Source:	Dolby Sweden AB

Title:	On IVAS fixed-point code

Document for:	Discussion

Agenda Item:	1.4

At meeting SA4#124 the Audio SWG discussed the question of IVAS Fixed-Point code creation based on selected IVAS Floating-point code. The following conclusion was documented as working assumption in Pdoc IVAS-6:

1.	The conversion of IVAS floating-point to fixed-point code and the characterization testing are main tasks of the IVAS codec characterization phase.

2.	The conversion of IVAS floating-point to fixed-point code may be done by a third party specialized in this kind of work, in collaboration with the codec proponents.

3.	According to the current selection phase planning, IVAS selection will leave about 150 kEuro of the 800 kEuro selection phase budget unused. This amount and any unused funds from IVAS characterization testing may be taken to cover at least parts of the cost for the floating-point to fixed-point code conversion.

4.	If the cost for IVAS floating-point code to fixed-point code conversion exceeds the unused funds for IVAS codec testing, the question of how to top up the funds to the required level needs to be solved.

At meeting SA4#124, the groups received a reply from Ittiam on a call for proponents to carry out the code conversion and a company presentation claiming their capability to do that.

The conclusion was that the group thought that the suggested way with Ittiam is promising and no other viable ways were available to achieve the goal in time. Thus, the code conversion project should start after IVAS codec selection.

Actions items before final decision taking are:

- Opening a dialog on technical aspects with Ittiam

- Certain technical aspects to be clarified, this is planned for subsequent SWG calls

- Certain companies want an internal discussion

# Proposal

On the action items, the following is proposed:

- Certain companies want an internal discussion

  - Companies to report their conclusions from these discussions and on their position toward the code conversion project.

  - Companies to state their potential points on technical aspects they still need to get clarified.

- Certain technical aspects to be clarified, this is planned for subsequent SWG calls

  - Discuss those points in the Audio SWG

- Opening a dialog on technical aspects with Ittiam

  - Bring those points to a discussion with Ittiam

After that, the group should be in the position to make a decision whether to engage Ittiam for the code conversion project and start with the detailed planning.