Title:	TR 26.933 Finalization: Consideration for Deferring the FS_DaCED Timeline

Source:	Panasonic Holdings Corporation

Document for:	Discussion & Agreement

Agenda item:	1.6.

1. Background

According to the time plan of FS_DaCED, TR 26.933 is scheduled for approval at the SA#105 meeting in September. During the last SA4#129-e meeting and subsequent off-line sessions, extensive efforts have made for completing the TR in good shape. Nevertheless, there still be many places to be improved from our perspective for concluding the TR and recommending the next action items.

2. Discussion

At the last SA4#129-e meeting, two input contribution documents on conclusion and recommendations of FS_DaCED was submitted. Those were used as a basis for further editing during the meeting. Many changes have been made especially on its conclusions through off-line sessions during and post 129-e meeting. As an outcome of the sessions, the conclusions have been substantially changed from the version based on the input contributions. Throughout the off-line sessions, although there have been good discussions, some texts are updated back and forth. On the other hand, some changes would induce inconsistencies with texts in other sections. Furthermore, because of accumulated changes and updates in the last few months, we have found several inconsistencies needed to be fixed. Our proposed texts for fixing those inconsistencies are submitted as another contribution document to this ad-hoc meeting.

3. Proposal

From our viewpoint, the current draft TR texts still have immaturity. It’s important to prioritize quality over expediency, allowing for further improvements to guarantee a comprehensive and superior final version of TR. The source would humbly propose to postpone the time plan of FS_DaCED at least one meeting cycle. This extension will enable us to complete the TR with good quality.