Source:	Ericsson LM

Title:	On requirements for floating- to fixed-point conversion of IVAS

Document for:	Agreement

Agenda Item:	1.5

# Introduction

The conversion of the IVAS floating-point C-code to fixed-point C-code is ongoing, hosted using a Gitlab service provided by 3GPP Forge [1]. An outline of the requirements for the conversion task was provided in [2]. The conversion task has proven to require more time than initially foreseen, and the time plan including the milestones needs to be revised. In addition, there is a desire to specify the conformance criteria in more detail. For this reason, the source suggests a revision of [1] to guide the completion of the fixed-point conversion.

# Test vector set

# As explained in [3], two test vector sets are available for the automated test system on 3GPP Forge: a short test vector set used in so-called Merge Request test pipelines, and a long test vector set that used for a daily status test of the current code. However, some test cases are only implemented with the short test vector set. Given that the long test vector set reveals quality issues and runtime errors, it is proposed to include both the short test vector set and the long test vector set as basis for the conformance test of the BASOP conversion task.

The verification of the converted code will include testing on an expanded set of material. If issues are found during this verification, the necessary input data will be made available to Ittiam. A Non-Disclosure Agreement (NDA) was established to allow exchange of material for this purpose, in case the material cannot be published.

# Milestones

# The initial plan as outlined in the quote in [2] lists two milestones, where the first milestone included delivery of the decoder and renderer (R1) and the second milestone comprised the encoder (R2). It appears useful to divide this into a more detailed set of milestones to be able to track the progress on a more fine-grain level. This further permits verification of a milestone/delivery to start within the scope of said milestone. As a general principle, the milestones may be based on the formats in the following order:

- ISM

- Stereo

- Multi-channel (MCT-based operation)

- MASA

- SBA

- OMASA

- OSBA

# The benefit of following this order is that the formats depend heavily on the encoder and decoder modules provided by the preceding formats.

# Conformance criteria

# The general principle is that the fixed-point code should provide the same performance as the floating-point code, both in terms of audio quality and complexity where complexity includes both the computational load and memory requirements. As written in [1], the goal is that the fixed-point code should fulfill the design constraints of IVAS.

# The details were not written explicitly, mainly because it is difficult to specify a single measure or criterion that is valid for all modules. In past exercises of fixed-point conversion, the modules were tested and compared using SNR between floating-point and fixed-point version. The necessary precision in terms of SNR varies depending on the function and the sensitivity of the output. For instance, noise generation during DTX or packet-loss concealment may require lower precision since the result would be equivalent in terms of audio quality. On the other end of the scale, calculations that impact the synthesis of clean audio signals during error-free channel conditions may be more sensitive to the precision. Finally, calculations that impact the bitstream interpretation and decoding need to be strictly identical in both floating-point and fixed-point implementations to ensure interoperability between the two.

# Given that this verification requires knowledge of the code, it was envisioned that the Proponent Companies (PC) would assist in the verification of the code. However, an initial conformance criterion could be specified at least for the clean channel constant bit rate decoder operation. This could e.g. be an Maximum Loudness Difference (MLD) threshold, where the MLD is calculated on each of the output channels. For the remaining decoder modes, including DTX, packet loss, bit rate switching and JBM, a threshold may be set using an objective quality tool such as MLD, PEAQ or POLQA. Since these tools operate on single channels, they may be applied on each output channel and the result may be aggregated, e.g. by taking the maximum or average of the reported values.

# The encoder verification is challenging since the arithmetic precision may influence the activation of dedicated coding modes and certain tools in the codec. One possibility to compare the generated bit-streams of the floating-point and fixed-point encoders is to decode both with the reference floating-point decoder and compare the output with an objective measurement tool such as MLD, PEAQ or POLQA.

# Proposal

Following the discussion above, it is proposed to update the requirements and organization of the IVAS Characterization phase [2] as written in Annex A. For the milestones, three different options are presented for discussion and agreement on the most feasible option.

# References

- 3GPP Forge project: IVAS BASOP, https://forge.3gpp.org/rep/sa4/audio/ivas-basop

- S4-231510: Organization of IVAS Characterization Phase, https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_125_Gotheneburg/Docs/S4-231510.zip

- S4-241037: Evaluation of the IVAS Fixed-Point Decoder Release, https://www.3gpp.org/ftp/tsg_sa/WG4_CODEC/TSGS4_128_Jeju/Docs/S4-241037.zip

# Annex A – Proposed revision of Organization of IVAS Characterization Phase (S4-231510)

Source:	3GPP SA4 Audio SWG

Title:	Organization of IVAS Characterization Phase – rev 1

Document for:	Agreement

Agenda Item:	1.5

# Introduction

This document provides the outline on organization of IVAS Characterization Phase. The document was discussed and agreed in the Audio SWG, with SA4 power to agree on the requirements for the IVAS floating-point to fixed-point conversion.

Basis are the working assumptions discussed at SA4#124, contributions received, and discussions in Audio SWG and between Audio SWG and Ittiam.

# 2. Goals of IVAS Characterization Phase

While IVAS Selection Phase ran on the basis of floating-point code, the Characterization Phase aims testing the fixed-point code. In accordance with the IVAS_Codec_Ph2 WID, as agreed by SA4, the IVAS fixed-point reference code in TS 26.251 aims completion by June 2025. Hence the Characterization Phase consists of two sub-tasks, namely making the FX code available in time, and running subjective listening evaluation of IVAS using the FX code. The test results of the Characterization tests will be documented in TR 26.997, also targeted by June 2025. This means that fully functioning FX code needs to be available earlier than June 2025, in time for the characterization testing.

Considerations were made how to achieve these goals. First the availability of the FX code in time had to be solved and for this, outsourcing the conversion of FL code to FX to a specialized expert company was identified as the only feasible way. The Audio SWG chairman made a call over the 3GPP SA4 reflector on 9 May 2023. Ittiam replied on 15 May 2023 and expressed interest, then contacts were established to Ittiam, and officials provided a presentation and quote to Audio SWG, and discussion was organized to identify key factors / requirements of FL-to-FX conversion. For this sub-task, part of the collected funds of 1.2Mio euro is planned to be spent.

The quote by Ittiam to perform the FL-to-FX conversion was accepted and a service contract between ETSI and Ittiam was signed on Oct 3, 2023. The service contract was subsequently prolonged on March 28, 2024, since more time was needed to complete the project. At SA4#128 meeting (May 2024), the delivery of TS 26.251 was moved to the new work item, IVAS_Codec_Ph2, since the milestone of the fixed-point code delivery was not met. A further extension of the service contract between ETSI and Ittiam is therefore necessary.

The second sub-task will be to run the characterization phase subjective experiments. For this sub-task, part of the collected funds of 1.2Mio euro is planned to be spent to external listening labs, according to the characterization test plan (see IVAS-2 for the development schedule). In addition, 3GPP member companies indicated interest to perform listening tests on voluntary basis.

3. Key factors / requirements for IVAS FL-to-FX conversion

BASOPS

- Usage of BASOPs in IVAS FX code

- STL2023 BASOPs are used in IVAS FX code (64-bit and shorter).

- The EVS part of IVAS FX is reused from the “alternative” 64-bit FX EVS implementation (TS 26.452).

- Overflow and Carry flag used inside the BASOPs and written to global variables shall be avoided. In case Overflow or Carry would be required, new dedicated operators that expose those flags without the use of global variables shall be used.

To reflect this and potential other necessary improvements, some operators may need an update; this update will be provided by Audio SWG to Ittiam in time.

- Contribution to ITU-T on modified BASOPs will be desirable.

Complexity

- Complexity (WMOPS) ratio between IVAS FX and IVAS FL should be no worse than the complexity ratio between EVS FX and EVS FL; the goal is that the design constraints are met with the FX code.

- Memory savings: always use the smallest data type (and respective BASOPs) as far as possible, in a reasonable balance with complexity.

FX coding practices

- 3GPP Forge will be used as the platform of FX development, similarly to the development of FL code in Public Collaboration.

- Inclusion of 3rd party code or open-source code is not allowed; inclusion of code from generative  AI tools is not allowed.

- Structure of FL code shall be preserved to the maximum extent to allow comparison between FL and FX code and easier maintainability of the two code bases. This includes the best preservation of function prototypes and comments in the code; file names shall remain unchanged. In addition, all variables converted to FX shall be marked with precision information (integer, fractional) in Q-notation; precision changes should be documented; the goal is that the original functions could be used interchangeably during development; function names of converted functions shall avoid symbol clashes during the development; the objective is to ultimately have maximum similarity to the FL code and eventually all variables and function names also in FX shall be unified to their FL counterpart.

- The performance of the FX code should match the performance of the FL code, both in terms of quality and complexity.

  - For clean channel constant bit rate decoding, the output synthesis of FX code compared to FL code should be within the limit of [SNR, MLD] < [TBD].

  - For remaining decoding modes, the output synthesis of FX code compared to FL code should be within the limit of [MLD, PEAQ, POLQA] < [TBD].

  - For bit-streams generated with the FX encoder, the output synthesis of the bit-stream decoded with the FL decoder compared to the synthesis of a bit-stream generated with the FL encoder and decoded with the FL decoder should be within the limit of [MLD, PEAQ, POLQA] < [TBD].

- Interoperability between FX and FL codes shall be guaranteed; for example, valid FL bitstreams shall be decodable by the FX-decoder, related to certain quality requirements (no drop).

- Making test vectors available for conversion is responsibility of Audio SWG.

- Further practical matters should be discussed between Audio SWG and Ittiam.

Project organization

- Collaborative development includes regular email exchange and a weekly call, regular time: Wednesday 12:00-13:00 CEST/CET.

- SA4/Audio/IVAS BASOP project at 3GPP Forge (forge.3gpp.org) is used for coordination on specific issues related to the code conversion.

- Additional calls are scheduled on a need basis.

- Maintenance by Ittiam for FL-to-FX conversion expected until TSG SA approval Dec 2024.

Milestones (option 1)

- Jul 2024: Delivery of Decoder and Renderer to SA4, fulfilling the FL-to-FX requirements

- Delivery of Encoder to SA4, fulfilling the FL-to-FX requirements

  - Aug 2024:

    - ISM (core coder)

    - Stereo

    - MCT

  - Sep 2024

    - MASA

    - SBA

    - Parametric modes

  - Oct 2024

    - Combined formats

- SA4#130, Nov 18-22, 2024: Agreement by TSG SA WG 4 (SA4) on Delivery of Encoder, Decoder and Renderer, fulfilling the FL-to-FX requirements

- SA#106, Dec 10-13, 2025: Approval by TSG SA of Delivery of Encoder, Decoder and Renderer, fulfilling the FL-to-FX requirements, based on agreement in SA4

- Jun 2025: Approval by TSG SA on TS 26.251 and TR 26.997

Milestones (option 2)

- Jul 2024: Delivery of Decoder and Renderer to SA4, fulfilling the FL-to-FX requirements

- SA4#129-e, Aug 19-23, 2024 (or later if Audio SWG call with power to agree): Agreement by TSG SA WG 4 (SA4) on Delivery of Decoder and Renderer, fulfilling the FL-to-FX requirements

- SA#105, Sep 10-13, 2024: Approval by TSG SA of Delivery of Decoder and Renderer, fulfilling the FL-to-FX requirements, based on agreement in SA4

- Delivery of Encoder to SA4, fulfilling the FL-to-FX requirements

  - Aug 2024:

    - ISM (core coder)

    - Stereo

    - MCT

  - Mid-Sep 2024

    - MASA

    - SBA

    - Parametric modes

  - Sep 2024

    - Combined formats

- SA4#130, Nov 18-22, 2024: Agreement by TSG SA WG 4 (SA4) on Delivery of Encoder, fulfilling the FL-to-FX requirements

- SA#106, Dec 10-13, 2025: Approval by TSG SA of Delivery of Encoder, fulfilling the FL-to-FX requirements, based on agreement in SA4

- Jun 2025: Approval by TSG SA on TS 26.251 and TR 26.997

Milestones (option 3)

- Aug 2024: Delivery of Decoder and Renderer to SA4, fulfilling the FL-to-FX requirements

- SA4#130, Nov 18-22, 2024 (or earlier if Audio SWG call with power to agree): Agreement by TSG SA WG 4 (SA4) on Delivery of Decoder and Renderer, fulfilling the FL-to-FX requirements

- SA#106, Dec 10-13, 2025: Approval by TSG SA of Delivery of Decoder and Renderer, fulfilling the FL-to-FX requirements, based on agreement in SA4

- Delivery of Encoder to SA4, fulfilling the FL-to-FX requirements

  - Sep 2024:

    - ISM (core coder)

    - Stereo

    - MCT

  - Oct 2024

    - MASA

    - SBA

    - Parametric modes

  - Nov 2024

    - Combined formats

- SA4#131, Feb 17-21, 2025: Agreement by TSG SA WG 4 (SA4) on Delivery of Encoder, fulfilling the FL-to-FX requirements

- SA#107, Mar 12-14, 2025: Approval by TSG SA of Delivery of Encoder, fulfilling the FL-to-FX requirements, based on agreement in SA4

- Jun 2025: Approval by TSG SA on TS 26.251 and TR 26.997

4. Characterization Phase Testing

Listening lab experiments are planned to be run in external listening labs (against payment) and in the labs of volunteering 3GPP member companies. The external listening labs will be determined in time to run the experiments as scheduled in IVAS-2.

To date, the following companies offered to run listening experiments on voluntary basis: Dolby, Ericsson, Fraunhofer IIS, Huawei, Nokia, NTT, Orange, Panasonic, Philips, Qualcomm, VoiceAge. Further offers will be welcome.

5. Budget

The following table contains the allocation of budget to sub-tasks.

| Task | Sub-task | Amount | Amount in EUR * |
| --- | --- | --- | --- |
| Selection Phase | Listening lab – Force Technology | 239.000 EUR | 239000 |
|  | Listening lab – HEAD acoustics | 179.000 EUR | 179000 |
|  | Listening lab – Mesaqin.com | 180.000 EUR | 180000 |
|  | Listening lab – MC University | 36.000 EUR | 36000 |
|  | Global Analysis Lab – HEAD acoustics | 12.000 EUR | 12000 |
| Characterization Phase | FL-to-FX conversion – Ittiam | 373.333 USD** | 343702 |
|  | Tax, VAT |  | x |
|  | Listening labs and GAL – external labs (tbd) |  | 210298-x |
| Total |  |  | 1200000 |

* Exchange rate as during SA4#125.

** Tax and VAT are tbc.

6. Action Items

SA4 is requested to approve this document, following the agreement in Audio SWG.

On this basis, ETSI MCC is kindly requested to

- contract Ittiam for performing the IVAS FL-to-FX conversion work;

- the basis is the attached quote by Ittiam;

- clarify tax, VAT, currency, payment schedule and all relevant factors;

- annex the present document to the contract as for technical requirements in section 3;

- set the start of the project with T0 = 2nd October 2023 or earlier if manageable.