Source:	Samsung Electronics, CO., LTD

Title:	Proposed way forward of iRTCW

Agenda Item:	4.4

Document for:	Discussion and Agreement

- Introduction

This input is proposing the next way forwards with the absence of Dr. Kyunghun Jung who had been responsible for iRTCW rapporteur.

- Proposal

Proposal #1: Dr. Hakju Ryan Lee (Samsung) volunteers to take over the responsibility of iRTCW rapporteur for the rest of schedule

Samsung has been worked with Meta from iRTCW WID draft and participated in the development of TS 26.113. Before he left the company, we had shared the views on the remaining issues and drafted a few inputs (to be submitted in SA4#125) together. I will ask this change of rapporteur to next SA4 meeting and this will be confirmed in SA4#125 (and along with SA#101)

Proposal #2: We propose the change of completion date: Dec. 2023 Mar. 2024

Currently, it is planned to be completed by Dec. 2023. According to this schedule, we should agree on v1.0.0 (to be presented to SA plenary for information) by SA4#125 (August meeting), which is not likely. We still have three empty clauses (clause 7, 8, and 9) in the recent version of TS 26.113 and need lots of alignments with other works (GA4RTAR, MeCAR, and so on) for other existing clauses (clause 4, 5).

If these are agreeable, we will submit the revised WID and time plan to the next SA4 meeting.

Proposal #3: We propose the guideline for the following clauses in TS 26.113

Based on the discussion with Kyunghun, the following context will be drafted in the associated clauses;

- Clause 7 (Inter-working): An iRTC client in terminal can be interworked with iRTC clients in other terminals using procedures specified in this specification. An iRTC client in terminal can also be interworked with devices tethered to the terminal, e.g., for using the cameras and microphones, or displays and speakers of the tethered devices. Interworking with tethered devices using non-3GPP radio access technologies, such as Wi-Fi or Bluetooth, is outside the scope of this specification but some guidelines may be provided in clause 9 for the implementers.

NOTE: The outcomes from FS_SmarTAR (developed in TR 26.806), as well as its following work, may be taken into consideration for the alignment.

- Clause 8 (Packet-loss handling): specifies methods to handle conditions with packet losses. The audio-visual impact of packet losses can be typically reduced by triggering an adaptation of bit-rate or other parameters, or concealing the effects by interpolating the data of successfully received packets.

NOTE: As one example, when codecs and protocol stack for an iRTC client in terminal are configured as the user plane protocol stack for an MTSI client as shown in TS 26.114, packet-loss handling and adaptation procedures specified in clauses 9 and 10 of TS26.114 may be re-used.

- Clause 9 (Implementor’s guide): provides information on the implementation of an iRTC client in terminal. The information includes recommended, but not strictly required to follow, practices in the capture and (pre/post-)processing of media and data, and common configurations of functional components and transport protocols that may facilitate the collaboration and interworking of an iRTC client with other applications.