Source:	Samsung

Title:	[iRTCW] current status and next steps for completion

## Document for:	Agreement

## Agenda Item:	4.4

# Introduction

The contribution provides an overview of the current work status in the iRTCW after achievements in SA4#126 meeting. In addition, it will also address the next steps for the completion of the work item in next SA4#127

# Objectives’ review

| # | Objective |  | Status |
| --- | --- | --- | --- |
| 1 | Specify stage-3 procedures, APIs and protocols for interfaces and functions defined in TS26.506 |  | ✔ Done: List of APIs (clause 4.1) including possible extension from 5GMS ✘ To do: Procedures for each reference point (especially RTC-4) |
| 2 | Define a protocol stack for RTC client to support WebRTC-based real-time transport of media over 5G that, |  | ✔ Done: Protocol stack (clause 13.1) |
| 2.1 | Identifies and integrates WebRTC components into the 5G system, leveraging the 5G_RTP work on RTP optimization and integration |  | ✔ Done: Functional components for RTC (Annex A.2) ✘ To do: RTP encapsulation needs to be addressed (including RTP HE in 5G_RTP) |
| 2.2 | Develops APIs necessary to expose the functionality of these components to features, services, mobile operating systems and applications |  | ✔ Done: Extended properties/APIs identified Issue: Extended features (e.g., data model) need to be added in 26.510 |
| 3 | Define functional components of an RTC client in terminal that |  | ✔ Done: Functional components for RTC (Annex A.2. pre-/post-processor) ✘ To do: needs to be rephrased (e.g., terms) |
| 3.1 | Support traditional 3GPP real-time media (e.g., 2D video and EVS mono audio) |  | ✔ Done: baseline media profile (S4-231899) from 114/512 Issue: No suitable place in 113 ✘ To do: May need to sort out non-real time codecs |
| 3.2 | Support immersive media including 3D video and spatial audio, leveraging the audio inputs/outputs considered for IVAS and, where applicable, referencing the immersive audio quality tests defined by ATIAS |  | Issue: No suitable place in 113 ✘ To do: - Video: Need to add glTF-based Scene Description capability? (as in 7.3.2 of 26.119) - Audio: Add IVAS and AAC-ELDv2 (as specified in S4-232023) |
| 3.3 | Extend architecture and components as defined in Figure 4.2 of TS 26.114 appropriately for WebRTC-based applications |  | ✔ Done: Figure A.2-1 (extended terminal functions) |
| 3.4 | Specify sensor information required / recommended for media handling that |  |  |
| 3.4.1 | Identifies information to be consumed locally or transmitted with media (e.g., pose info.) |  | Issue: possibly overlapping with MeCAR (clause 6.2 of 26.119) |
| 3.4.2 | Leverages sensor information currently provided by mobile operating systems when appropriate |  | Issue: No input submitted yet |
| 3.5 | Support relevant metadata about usr and environment (e.g., user/object position and direction) |  | Issue: possibly overlapping with MeCAR (clause 6.2 of 26.119) |
| 4 | Describe inputs into an RTC client in terminal and their required / recommended parameters, if any. This includes outputs from cameras / microphones (e.g., N depth streams / M RGB streams & their relationships or direction of microphones, in compact and scalable descriptions) with a focus on practical mobile implementations. (More advanced device configurations, e.g., studio-class cameras and microphone set-ups can be considered when available) |  | ✘ To do: Add text for RTC-4 (clause 9), possibly including - RTP payload format for media - Handling of multiple media streams - Signalling data over RTC-4s |
| 5 | Document informative examples of RTC operations to assist implementers. |  | Issue: No input submitted yet |

# Output status

The following outputs are expected from iRTCW work.

| Type | Title | Context |
| --- | --- | --- |
| TS 26.113 | Real-Time Media Communication; Protocols and APIs | - Procedures for RTC - RTC-specific usage of HTTP - APIs for each reference point (RTC-1, RTC-4, RTC-5, RTC-6, RTC-7, RTC-11) - Protocol of RTC (including SWAP) - Packet-loss handling - RTC QoE metric reporting protocol - Reference model of RTC endpoint - RTC media capability and profile (TBC) |

| CR/pCR on | Description of change | Comment |
| --- | --- | --- |
| TS 26.510 | Extended feature/properties for RTC-related APIs | Includes following APIs - Provisioning Sessions (6.2) - Configuration Provisioning (6.3) - Policy Templates Provisioning (6.6) - Metrics Reporting Provisioning (6.7) - Service Access Information (10.2) - Configuration Information (10.3) - Dynamic Policies (10.4) - Network Assistance (10.5) - Metrics Reporting (10.6, TBC) |
| TS 26.506 | Updates based on generalized architecture - RTC-11 (Done) - Mapping relation of general arch to RTC (ongoing?) |  |

# Proposals

Based on this analysis, the following actions are proposed:

- Work on drafting the following clauses/topics

  - Procedures (clause 4.2 & 4.3): For media session handling, it is worthwhile to address the generic procedures (part of call flow) specified in 26.506 along with APIs identified so far. For Media content and signaling transport (clause 4.3), the generic description how media streams are encapsulated into RTP payload in alignment with WebRTC-related IETF RFC.

  - RTC-1 and RTC-5 reference points: Propose pCR(s) on extended/modified features to 26.510 (in SA4#127). Based on the 26.510 updates, refine the relevant API descriptions in clause 6 and clause 10.

  - Send LS to CT3/CT4 about PDU set marking configuration to be delivered to UPF within Policy-related APIs (in RTC SWG Telco #17?). It is for asking the confirmation and/or any comments from relevant CT WGs.

- For media capability and profile, agree the followings;

  - Despite of related objective written in WID, we have to admit that the current iRTCW outcomes (that is, TS 26.113 “RTC: Protocols and APIs”) is not the proper place to describe the normative (in other words, mandatory) text for media profile.

  - Add a new informative annex into 26.113 and put the context of S4-231899 (baseline media capability and profile) there. While moving the text into Annex, all the “shall/should” statements need to be removed and this new Annex will simply provide the candidate list of codecs/capabilities for RTC.

  - Identify the normative work on detailed capabilities/codecs/profiles as outstanding issues in SA presentation (asking for approval) and continue those works in Rel-19. New Rel-19 WI with new TS (RTC media profile) will be proposed.

  - At the end of new WI, remove the informative Annex in 26.113.