## Slide 1: Qualcomm's View on Rel-19 Planning for RTC
Thomas Stockhammer, Imed Bouazizi, Nikolai Leung, Liangping Ma
Qualcomm Technologies
Work in Progress
tsto@qti.qualcomm.com
3GPP TSG SA WG4 RTC Telco Post Meeting #126 S4aR230163
10 January 2024

## Slide 2: 5G_RTP
Study and normative work
Objectives
  Completion of 3GPP defined RTP/RTCP functionalities for Rel-18 with FEC removed from the Rel-18 WID
  For Rel-19, study and, if justified, do the normative work on RTP/RTCP functionalities for supporting
    Application-layer FEC awareness
    PDU set identification/marking in the presence of end-to-end encryption, RTP over QUIC, network operations such as NAT46/64 and TURN etc., if requested by SA2
    RTP HE for motion specific information used by network rendering
    Any other request from SA2
  RTP payload format binding for media capabilities to be captured in TS26.522 or new TS26.11x/7
Timeline
  Completion of TS26.522 for Rel-18 by the Jan 2024 SA4 meeting (#127)
  Completion of Rel-19 study 08/2024 (3 meeting cycles), competition of normative work 08/2025
Dependencies: MeCAR, SR_MSE, IBACS
RTC
SA4 Study
SA4 Stage 3

## Slide 3: IBACS
Study and Normative work
Objectives:
  Revision to the scope of Rel-18 TS26.264 to extend the capabilities in TS 26.114
  Focus on Rel-18 completion with an exception, including developing IMS and media functionalities for supporting tethered UE
Timeline
  Completion of TS 26.264 for Rel-18 by 06/2024
  No Rel-19 work
Dependencies: 5G_RTP, MeCAR, SR_MSE
RTC
SA4 Study
SA4 Stage 2
SA4 Stage 3