Source:	SA4 MTSI SWG Chairman

Title:	Draft Report for MTSI SWG 13 Sept 2019 Teleconference on 5G_MEDIA_MTSI_ext

Document for:	Approval

Agenda Item:	5.1

## Executive Summary

An MTSI SWG teleconference on 5G_MEDIA_MTSI_ext was held on 13 Sept 2019. One contribution on adding the IMS Data Channel was reviewed and noted.

## 1.	Opening of the conference call

| Telco#5 (Topic: 5G_MEDIA_MTSI_ext, Date: 13 Sep 2019, Time 16:00-18:00 CEST, Host: Intel) | - Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives on IMS data channel - Contribution submission deadline: 23:59 CEST, 11 Sep 2019 |
| --- | --- |

The SA4 MTSI SWG chairman, Nikolai Leung (Qualcomm), opened the conference call at about 16:04 hours CEST on Sept 13, 2019.

Ozgur Oyman volunteered to take minutes of the conference call. Nikolai also requested the participants to add their names to the attendance list at the end of the on-line minutes located here:

https://docs.google.com/document/d/1u0CiTbW33jdnTmreq6ypdr1B-g_5aSDdAUsfMdQz1LM/edit?usp=sharing

## 2.	Approval of the agenda and registration of documents

| S4-AHM488R1 | Proposed agenda for SA4 MTSI SWG 13 Sept 2019 Teleconference on 5G_MEDIA_MTSI_ext | MTSI SWG Chair (Nikolai Leung) | 2 |
| --- | --- | --- | --- |

The MTSI SWG chairman Nikolai Leung (Qualcomm) presented the agenda and registration of documents.

S4-AHM488R1 was agreed.

## 3.	Reports and liaisons

## 4.   	Media Handling Extensions for 5G Conversational Services (5G_MEDIA_MTSI_ext)

| S4-AHM494 | Addition of MTSI Data Channel Media | Ericsson LM | 4 |
| --- | --- | --- | --- |

Presented by Bo Burman (Ericsson)

Min - For the ref [xx2], that is for MSRP and it is not correct and it is not referenced in the text

Bo - that is a remainder from the discussion paper. Indeed the current text does not refer to MSRP. We can still consider this if the group agrees to.

Nik - this looks good in general. You introduce DC-MTSI terminal. There’s a text on “DC-MTSI that is pre-configured to not support data channel… “, and for other client types such as MSMTSI I don’t recall we made such statement.

Bo - Agree this is kind of obvious and redundant. I would be ok to remove it

Ozgur - May want to address core network support for the data channel, i.e. add references to the relevant CT specs around this. CT already did some work on this when data channel was introduced into IMS telepresence. Can help provide some text.

James - Are there any security concerns around data channel that we may want SA3 to look at?

Bo - We should liaise them once we have the text ready

Nik - In SDP offer-answer section, the notion of “explicitly accept” is kind of obvious.

Bo - Ok to remove it

Expect Bo to provide another draft CR based on this document for the Busan meeting and a formal CR further ahead.

Document was noted.

## 5.	Review of the future work plan

| SA#85 (18-20 Sep 2019, Newport Beach, CA USA) | · Approval of CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 |
| --- | --- |
| SA4#106 (21-25 Oct 2019, Korea) | · Updates of time plan as found necessary · Agree on CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 addressing work item objectives · Schedule telcos as needed to ensure consistent progress |
| SA#86 (11-13 Dec 2019, Sitges, Spain) | · Approval of CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 |
| SA4#107 (20-24 Jan 2020, Wroclaw, Poland) | · Updates of time plan as found necessary · Agree on CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 addressing work item objectives · Schedule telcos as needed to ensure consistent progress |
| SA#87 (18-20 Mar 2020, TBD) | · Approval of CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 · WI completion |

## 6.	Any Other Business

## 7.		Close of the conference call

The MTSI SWG Chairman, Nikolai Leung (Qualcomm), closed the call at about 16:44 CEST and reminded participants to add their names to the attendance list at the end of the on-line minutes. He then thanked all the participants and then closed the conference call.

List of Annexes:

1.	Annex 1: Meeting Agenda (the final revision)

2.	Annex 2: List of documents

3.	Annex 3: List of participants

## Annex 1: Meeting Agenda (the final revision)

## Source:                	SA4 MTSI SWG Chairman[1]

## Title:                      	Proposed agenda for SA4 MTSI SWG 13 Sept 2019 Teleconference on 5G_MEDIA_MTSI_ext

## Document for:    	Approval

## Agenda Item:      	2

1.   	Opening of the conference call

| Telco#5 (Topic: 5G_MEDIA_MTSI_ext, Date: 13 Sep 2019, Time 16:00-18:00 CEST, Host: Intel) | - Agree on draft CRs to TS 26.114 and TS 26.223 addressing the work item objectives on IMS data channel - Contribution submission deadline: 23:59 CEST, 11 Sep 2019 |
| --- | --- |

2.   	Approval of the agenda and registration of documents

| S4-AHM488R1 | Proposed agenda for SA4 MTSI SWG 13 Sept 2019 Teleconference on 5G_MEDIA_MTSI_ext | MTSI SWG Chair (Nikolai Leung) | 2 |
| --- | --- | --- | --- |

3.   	Reports and liaisons

4.   	Media Handling Extensions for 5G Conversational Services (5G_MEDIA_MTSI_ext)

| S4-AHM494 | Addition of MTSI Data Channel Media | Ericsson LM | 4 |
| --- | --- | --- | --- |

5.   	Review of the future work plan

| SA#85 (18-20 Sep 2019, Newport Beach, CA USA) | · Approval of CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 |
| --- | --- |
| SA4#106 (21-25 Oct 2019, Korea) | · Updates of time plan as found necessary · Agree on CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 addressing work item objectives · Schedule telcos as needed to ensure consistent progress |
| SA#86 (11-13 Dec 2019, Sitges, Spain) | · Approval of CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 |
| SA4#107 (20-24 Jan 2020, Wroclaw, Poland) | · Updates of time plan as found necessary · Agree on CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 addressing work item objectives · Schedule telcos as needed to ensure consistent progress |
| SA#87 (18-20 Mar 2020, TBD) | · Approval of CRs to TS 26.114, TS 26.131, TS 26.132, TS 26.223 and TR 26.919 · WI completion |

6.   	Any Other Business

7.   	Close of the conference call

Note: The deadline for document submission is 11 Sept 2019 @ 23:59 PM CET.  Please ask the MTSI SWG Chair for Tdoc# assignments.

____________________

Tdoc “colour code”:   black = submitted for the meeting

blue = postponed from an earlier SA4 meeting

red  =  covered during this meeting

grey =  late submission

strikethrough = withdrawn

Conclusion codes:	a = agreed

app = approved

n = noted

u = updated

np = not pursued

pp = postponed

Note: These conclusion codes appearing in the agenda are only informative. Please refer always to the main body of the meeting report for precise and complete explanation of decisions for each document.

Other notations:   	* = allocated under more than one agenda item

-> = replaced by, [or] action follows

"Noted":   A document is "noted" to indicate that its content was made available to the meeting, but that the document itself was not agreed or endorsed by the meeting. Any agreements or actions resulting from discussion of the document are explicitly indicated in the meeting report.

[1] Nikolai Leung

## Annex 2: List of documents

| Tdoc | Title | Source | Agenda Item | Conclusion |
| --- | --- | --- | --- | --- |
| S4-AHM488R1 | Proposed agenda for SA4 MTSI SWG 13 Sept 2019 Teleconference on 5G_MEDIA_MTSI_ext | MTSI SWG Chair (Nikolai Leung) | 2 | Agreed |
| S4-AHM494 | Addition of MTSI Data Channel Media | Ericsson LM | 4 | Noted |

## Annex 3: List of participants

| Name | Organization Represented |
| --- | --- |
| Burman, Bo | Ericsson LM |
| Jung, Kyunghun | Samsung |
| Hu, James | AT&T |
| Leung, Nikolai | Qualcomm Incorporated |
| Oyman, Ozgur | Intel |
| Pan, Kyle | InterDigital |
| Pousi, Timo | Ericsson LM |
| Usai, Paolo | ETSI |
| Wang, Min | Qualcomm Incorporated |
| Zielinski, Walter | Huawei Technologies |

Nikolai Leung