3GPP TSG SA WG4#120-e meeting	S4-220964

17th– 26th August 2022	revision of S4-220597

Agenda item: 	8.8

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	Proposed Updated Work Plan for FS_5G_MSE

Version:	0.2.1

Document for	Agreement

# Introduction

During SA4#116e the Feasibility Study on “5G Media Service Enablers” was agreed in S4-211681 and afterwards approved in by SA plenary #94-e in SP-211338.

The objective of the study item is the definition of 5G Media Service Enablers, which includes among others

- Define the principal properties of Media Service Enablers

- Define minimum and typical functionalities of Media Service Enablers

- Define a specification template for Media Service Enablers

- Identify possibly relevant stage-2 and stage-3 work for Media Service Enablers

- Collect a set of initially relevant Media Service Enablers for normative work

In scheduling telcos, the guidance from the MBS SWG chair has been taken into account:

- Thursday 8th September 2022

- Thursday 22nd September 2022

- Thursday 6th October 2022

- Thursday 20th October 2022

# Proposed Time and Work Plan

| Meeting | Feasibility Study on “5G Media Service Enablers” - #940010 |
| --- | --- |
| SA4#116-e (11 – 20 November 2021) | - Agree work item in S4-211681 |
| SA#94-e (14 – 20 December 2022) | - Approve work item in SP-211338 - Assign TR 26.857 |
| SA4#117-e (E-meeting:14-23 February 2022) | - Review initial ideas on MSE - Discuss principal properties of Media Service Enablers - Discuss minimum and typical functionalities of Media Service Enablers - Agree on time plan - Agree on TR26.857 v0.1.0 |
| 3GPP SA4 MBS SWG Telco (Mar 10, 2022, 15:00 – 17:00 CET, Host Qualcomm) | - Initiate specification template for Media Service Enablers - Initiate possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress TS 26.857 - Submission deadline Mar 9, 11:59 CET. |
| SA#95-e (March 16 - 18 2022) | - No actions |
| 3GPP SA4 MBS SWG Telco (Mar 24, 2022, 15:00 – 17:00 CET, Host Qualcomm) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress TS 26.857 - Submission deadline Mar 23, 11:59 CET. |
| SA4#118-e (E-meeting: 6-14 April 2022) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Initiate Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 |
| SA4#119-e (E-meeting:11-20 May) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 |
| 3GPP SA4 MBS SWG Telco (June 30, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 - Submission deadline June 29, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (July 7, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 - Submission deadline July 6, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (July 28, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 - Submission deadline July 27, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (August 4, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress specification template for Media Service Enablers - Progress possibly relevant stage-2 and stage-3 work for Media Service Enablers - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress TS 26.857 - Submission deadline August 3, 2022, noon cest |
| SA4#120 (E-meeting:17-26 August, 2022) | - Agree framework for Media Service Enablers - Agree specification template for Media Service Enablers - Progress work on Tools and Style Guides - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Initiate Conclusions and Recommendations - Progress TS 26.857 - Send LS to 5G-MAG for feedback on the proposed framework - Agree TS 26.857v1.0.0 |
| 3GPP SA4 MBS SWG Telco (September 8, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress work on Tools and Style Guides - Progress Conclusions and Recommendations - Progress TS 26.857 - Submission deadline September 7, 2022, noon cest |
| SA#97 (Sep 14 - 16 2022, US, US) | - Present TS 26.857v1.0.0 for information |
| 3GPP SA4 MBS SWG Telco (September 22, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress work on Tools and Style Guides - Progress Conclusions and Recommendations - Progress TS 26.857 - Submission deadline September 21, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (October 6, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress work on Tools and Style Guides - Progress Conclusions and Recommendations - Progress TS 26.857 - Submission deadline October 5, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (October 20, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Collection of a set of initially relevant Media Service Enablers for normative work - Progress work on Tools and Style Guides - Progress Conclusions and Recommendations - Progress TS 26.857 - Submission deadline October 19, 2022, noon cest |
| SA4#121 (14 – 18 November, tbc, Canada) | - Complete Collection of a set of initially relevant Media Service Enablers for normative work - Complete work on Tools and Style Guides - Complete Conclusions and Recommendations - Agree TS 26.857v2.0.0 |
| SA#98 (Dec 12 - 14 2022, tbd) | - Approve TR 26.857v2.0.0 |