Source:	Rapporteur (Orange)

Title:	Draft time plan for FS_Audio_5GSTAR, v0.1

## Document for:	Agreement

## Agenda Item:	15.8

## Introduction

This document presents the time plan for the Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS_Audio_5GSTAR) in 3GPP SA4. This document will be updated as necessary.

## Schedule of FS_Audio_5GSTAR work

The tentative schedule for the FS_Audio_5GSTAR work is outlined in the table below.

| Month | Meeting / date | Activity |
| --- | --- | --- |
| Aug-2022 | SA4#120 | Discussion of draft CR to 26.998 covering editorial aspects in S4-221035 |
| Oct-2022 | Telco (Oct. 7, 14:00-17:00 CEST; Submission deadline: Oct. 6, 14:00 CEST; Host: Dolby Laboratories, Inc.) | Progress discussions on Audio Aspects for 5G Glasses-type AR/MR Devices |
| Oct-2022 | Telco (Oct. 21, 14:00-17:00 CEST; Submission deadline: Oct. 20, 14:00 CEST; Host: Dolby Laboratories, Inc.) | Progress discussions on Audio Aspects for 5G Glasses-type AR/MR Devices |
| Nov-2022 | SA4#121 | Agreement on sending CR to TR 26.998 on audio aspects to SA |
| Dec-2022 | SA#98-e | TSG-SA approval of CR to TR 26.998 on audio aspects |