**Source: eUET Co-Rapporteurs (Orange, HEAD acoustics GmbH)**

**Title: Draft time plan for eUET, v0.1**

## Document for: Agreement

## Agenda Item: 14.6

## Introduction

This document presents the time plan for the Enhancements to UE Testing (eUET) work item in 3GPP SA4. This document will be updated as necessary.

## Schedule of eUET work

The tentative schedule for the eUET work is outlined in the table below.

|  |  |  |
| --- | --- | --- |
| **Month** | **Meeting / date** | **Activity** |
| Aug-2022 | SA4#120 | Initial discussions on:   * Existing tests: vehicle-handsfree tests (S4-221011), initial measurement results (S4-221019) * RTP payload conformance (S4-221029, S4-221030) * JBM performance tests (S4-221031, S4-221032) with dCRs (S4-221033, , S4-221034)   Initial draft TS 26.130 (S4-221028) |
| Oct-2022 | Telco (October 17, 16:00-18:00 CEST; Submission deadline: October 14, 23:59 CEST; Host: tbd) | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Nov-2022 | SA4#121 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Feb-2023 | SA4#122 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Apr-2023 | SA4#123 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| May-2023 | SA4#124 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Aug-2023 | SA4#125 | Progress discussions on new specification for RTP payload format conformance, performance requirements (TS 26.131), test methods (TS 26.132), test results on HaNTE (TR 26.801) |
| Nov-2023 | SA4#126 | **Agreement on sending to SA**   * **TS 26.130 on Speech/Audio Codec RTP Payload Format Conformance for UE Testing** * **CR to TS 26.131 on performance requirements and 26.132 on test methods** * **CR to TR 26.801 on relevant test results** |
| Dec-2023 | SA#102 (Dec 2023) | **TSG-SA approval of**   * **TS 26.130 on Speech/Audio Codec RTP Payload Format Conformance for UE Testing** * **CR to TS 26.131 on performance requirements and 26.132 on test methods** * **CR to TR 26.801 on relevant test results** |

# **Revision history**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Meeting** | **Subject/Comment** | **version** |
| 2022-08-23 | SA4#120 | Draft initial version | 0.1 |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |