**Source: Rapporteur (Orange)**

**Title: Draft time plan for FS\_Audio\_5GSTAR, v0.1**

## Document for: Agreement

## Agenda Item: 15.8

## Introduction

This document presents the time plan for the Feasibility Study on Audio Aspects for 5G Glasses-type AR/MR Devices (FS\_Audio\_5GSTAR) in 3GPP SA4. This document will be updated as necessary.

## Schedule of FS\_Audio\_5GSTAR work

The tentative schedule for the eUET work is outlined in the table below.

|  |  |  |
| --- | --- | --- |
| **Month** | **Meeting / date** | **Activity** |
| Aug-2022 | SA4#120 | Discussion of draft CR to 26.998 covering editorial aspects in S4-221035 |
| Sep-2022 | Telco (Sept. tbd, xx:00-yy:00 CEST; Submission deadline: Sept. tbd, 23:59 CEST; Host: tbd) | Progress discussions on Audio Aspects for 5G Glasses-type AR/MR Devices |
| Oct-2022 | Telco (October tbd, xx:00-yy:00 CEST; Submission deadline: October tbd, 23:59 CEST; Host: tbd) | Progress discussions on Audio Aspects for 5G Glasses-type AR/MR Devices |
| Nov-2022 | SA4#121 | **Agreement on sending CR to TR 26.998 on audio aspects to SA** |
| Dec-2022 | SA#98-e | **TSG-SA approval of CR to TR 26.998 on audio aspects** |