3GPP TSG SA WG4#122	S4-230083

Athens, Greece, 20th– 24th February 2023	revision of S4-221315

Agenda item: 	8.9

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	Proposed Work Plan for FS_SmarTAR

Version:	0.4.1

Document for	Agreement

# Introduction

During SA4#117e the Feasibility Study on “5G Media Service Enablers” was agreed in S4-220333 and afterwards approved in by SA plenary #95-e in SP-220240.

The objectives of the study item is the definition of the study item is as follows

-	Defining different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities

-	Study the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements according to TR 22.859 and the derived service requirements in TS 22.261.

-	Documenting end-to-end call flows for session setup and handling

-	Identify media handling aspects of different tethering architectures

-	Identify end-to-end QoS-handling for different tethering architectures and define supporting mechanisms to compensate for the non-5G link between the UE and the AR glasses

-	Provide recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability.

-	Collaborate with relevant other 3GPP groups on this matter

-	Identify potential normative work for stage-2 and stage-3

In scheduling telcos, the guidance from the MBS SWG chair has been taken into account:

- Thursday 9th March 2023

- Thursday 16th March 2023

- Thursday 30th March 2023

- Thursday 6th April 2023

# Proposed Time and Work Plan

| Meeting | Feasibility Study on “Study on Smartly Tethering AR Glasses” - #950013 |
| --- | --- |
| SA4#117-e (E-meeting:14-23 February 2022) | - Agree work item in S4-220333 |
| SA#95-e (March 16 - 18 2022) | - Approve work item in SP-220240 - Assign TR 26.806 |
| SA4#118-e (E-meeting: 6-14 April 2022) | - Agree on time plan - Review initial use cases - Review initial architectures - Initiate Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements. - Collaborate with relevant other 3GPP groups, if needed - Agree on TR26.806 v0.1.0 |
| SA4#119-e (E-meeting:11-20 May) | - Agree on use cases - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Initiate documenting end-to-end call flows for session setup and handling - Initiate media handling aspects of different tethering architectures - Initiate Identifying end-to-end QoS-handling for different tethering - Collaborate with relevant other 3GPP groups, if needed - Progress TR 26.806 |
| SA#96 (Jun 6 - 8 2022, Budapest , HU) | - No actions |
| 3GPP SA4 MBS SWG Telco (June 30, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline June 29, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (July 7, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline July 6, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (July 28, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline July 27, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (August 4, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress Review and document different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress TR 26.806 - Submission deadline August 3, 2022, noon cest |
| SA4#120e (17-26 August, online) | - Progress documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Collaborate with relevant other 3GPP groups, if needed - Progress TR 26.806 |
| 3GPP SA4 MBS SWG Telco (September 8, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Start collecting key issues - Submission deadline September 7, 2022, noon cest |
| SA#97-e (Sep 13 - 19 2022, e-meeting) | - No actions |
| 3GPP SA4 MBS SWG Telco (September 22, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Continue collection key issues - Submission deadline September 21, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (October 6, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Continue collection key issues - Submission deadline October 5, 2022, noon cest |
| 3GPP SA4 MBS SWG Telco (October 20, 2022, 15:30 – 17:30 CEST, Host Qualcomm) | - Progress documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Collection continuing key issues - Submission deadline October 19, 2022, noon cest |
| SA4#121 (14 – 18 November, Toulouse, FR) | - Complete documenting different tethering architectures for AR Glasses including 5G sidelink and non-5G access based on existing 5G System functionalities - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress discussion on key issues - Collaborate with relevant other 3GPP groups, if needed - Progress TR 26.806 - Prepare TR26.806 for submission to SA plenary for information |
| 3GPP SA4 MBS SWG Telco (December 8, 2022, 15:30 – 17:30 CET, Host Qualcomm) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline December 7, 2022, noon cet |
| SA#98-e (Dec 13 - 19 2022, E-Meeting) | - Present TS 26.806v1.0.0 for information |
| 3GPP SA4 MBS SWG Telco (December 22, 2022, 15:30 – 17:30 CET, Host Qualcomm) | - Christmas edition - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline December 21, 2022, noon cet |
| 3GPP SA4 MBS SWG Telco (January 12, 2023, 15:30 – 17:30 CET, Host Qualcomm) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline January 11, 2022, noon cet |
| 3GPP SA4 MBS SWG Telco (February 3, 2022, 15:30 – 17:30 CET, Host Qualcomm) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline February 2, 2023, noon cet |
| SA4#122 (20 - 24 February, Athens, Greece) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. - Progress identified key issues - Progress Conclusions and Recommendations - Collaborate with relevant other 3GPP groups, if needed - Progress TR 26.806 |
| 3GPP SA4 MBS SWG Telco (March 16, 2023, 15:30 – 17:30 CET, Host Qualcomm) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline March 15, 2023, noon cet |
| 3GPP SA4 MBS SWG Telco (March 30, 2023, 15:30 – 17:30 CET, Host Qualcomm) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline March 29, 2023, noon cet |
| 3GPP SA4 MBS SWG Telco (April 6, 2023, 15:30 – 17:30 CET, Host Qualcomm) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress key issues - Submission deadline April 5, 2023, noon cet |
| SA4#123-e (17 – 21 April, online) | - Progress Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Progress documenting end-to-end call flows for session setup and handling - Progress media handling aspects of different tethering architectures - Progress Identifying end-to-end QoS-handling for different tethering - Progress recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. - Progress - Complete Conclusions and Recommendations - Collaborate with relevant other 3GPP groups, if needed - Progress TR 26.806 |
| SA4#124 (22 - 26 May, Berlin, Germany) | - Complete Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Complete documenting end-to-end call flows for session setup and handling - Complete media handling aspects of different tethering architectures - Complete Identifying end-to-end QoS-handling for different tethering - Complete recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. - Complete identified key issues - Complete Conclusions and Recommendations - Collaborate with relevant other 3GPP groups, if needed - Agree TR 26.806v2.0.0 |
| SA#100 (Jun 12 - 16 2023, Taipeh, Taiwan) | - Approve TR 26.806v2.0.0 |