3GPP TSG SA WG4#122                                                                      TDoc S4-230322

Athens, Greece, 20th – 24th February 2023                                          Revision of S4-230056

Source:	Huawei Technologies Co., Ltd. (Rapporteur)

Title:	Timeplan for MP_RTT Work Item v0.1.0

Version:	0.1.0

Agenda Item:	14.11

Document for:	Discussion and Agreement

# Introduction

The MP_RTT work item has been approved at the SA plenary #98-e in document SP-221346.

The work item has the following objectives:

- Collect and document detailed use cases for multiparty usage of RTT

- Develop harmonized solutions for both RTP and IMS data channel transport that address the detailed use case needs

- Amend existing IMS control/signalling flows to support the solutions, if found necessary

- Document pros and cons of each solution, and provide implementation guidelines to equipment vendors, as an informational Annex

- Inform/coordinate with at least SA2, CT1, CT4, and with other relevant 3GPP groups as found necessary, to enable alignment and possible updates of specifications under the responsibility of those groups.

# Timeplan

The timeplan for the execution of the MP_RTT work item objectives is proposed in the following table.

| Meeting | MP_RTT Work Item Objectives |
| --- | --- |
| SA#98-e (13th – 19th December 2022) | - MP_RTT Work Item was approved by SA Plenary |
| SA4#122 (20th – 24th February 2023, Athens) | - Agree on initial PD and time plan |
| 3GPP SA4 RTC SWG Telco #9 (March 15, 2023 15:00 – 17:00 CET) | - Discuss and agree on typical use cases and requirements for multi-party RTT. |
| 3GPP SA4 RTC SWG Telco #10 (March 29, 2023 6:00 – 8:00 CEST) | - Discuss proposals on architectures and call flows for multi-party RTT solutions including RTP and IMS data channel solution. - Discuss the comparisons and guidelines between RTP and IMS data channel solution. |
| SA4#123-e (17th – 21st April 2023) | - Agree proposals on architectures and call flows for multi-party RTT solutions including RTP and IMS data channel solution. - Agree the comparisons and guidelines between RTP and IMS data channel solution. |
| SA4#124 (22nd – 26th May 2023) | - Discuss and agree on call flows for multi-party RTT solutions including RTP and IMS data channel solution. - Align with related work items |
| SA4#125 (21st – 25th August 2023) | - Discuss and agree on contributions on CR for TS 26.114. - Align with related work items. |
| SA#101 (? September 2023) | - Approval of MP_RTT CR for TS 26.114. |