3GPP TSG SA WG4#122	S4-230421

Athens, Greece, 20th – 24th February 2023

Agenda item: 	8.6

Source: 	Qualcomm

Title: 	Draft Time Plan for the SR_MSE Work Item v0.3.1

Document for	Discussion and Agreement

# Introduction

The SR_MSE work item has been agreed at the SA plenary #96 in document SP-220685.

The work item has the following objectives:

- reference and specify the necessary profiles for edge, QoS allocation, and network assistance functionality for the split rendering Media Service Enabler (based on 5G_AREA, and iRTCW work items)

- reference and specify the necessary RTP configurations for real-time media transport (based on 5G_RTP) on the link between the 5GMS AS/EAS and the UE

- specify the control protocols for establishing and managing split rendering sessions between the 5GMS AS/EAS and the UE

- select and profile the media formats and the corresponding media transport protocols for split rendering (based on MeCAR) to be exchanged between the Split rendering AS EAS and the UE

- define edge requirements, such as the EAS profiles, as well as edge discovery and relocation configurations appropriate for split rendering

- develop any necessary APIs to use the split rendering Media Service Enabler control functions (i.e. session setup, Edge discovery, QoS, QoE reporting, …) by the application on the UE

- provide guidelines on how to decide on rendering split between split rendering server and UE

# Time Plan

The following time plan for the execution of the SR_MSE work item objectives is proposed in the following table.

| Meeting | SR_MSE Work Item Objectives |
| --- | --- |
| SA#96 (7-10 June 2022, Budapest, HU) | - SR_MSE Work Item was approved by SA Plenary |
| SA4#120-e (17th-26th August 2022) | - Agree skeleton for TS 26.565 |
| Post SA4#120-e AHG calls | - Discuss and agree typical use cases for split rendering - Progress split rendering use cases in MeCAR, iRTCW, 5G_RTP, GA4RTARMR - Discuss proposals on reference architecture and call flows for split rendering |
| SA4#121 (14th – 18th November 2022) | - Agree reference architecture - Discuss and agree call flows for split rendering - Discuss proposals on procedures for split rendering - Discuss contributions on prerequisites - Align with related work items |
| Post SA4#121 AHG calls | - Discuss and agree use cases - Refine architecture and call flows - Discuss and agree details of 2D flat split rendering profile, including the description format - Progress split rendering use cases in MeCAR, iRTCW, 5G_RTP, GA4RTARMR |
| SA4#122 (20th – 24th February 2023) | - Agree procedures on split rendering - Agree prerequisites for split rendering - Discuss contribution on AF, User Plane, and Client APIs and functionality - Finalize details of 2D flat split rendering profile - Identify additional split rendering profiles - Align with related work items |
| Post SA4#122 MBS AHG calls | - Refine architecture and call flows for SR. - Discuss procedures for the SR interfaces. - Discuss client API. - Discuss and refine configuration and description formats for split rendering. - Progress relevant work in related work items. |
| SA4#123 (17th – 21st April 2023) | - Discuss contribution on AF, User Plane, and Client APIs and functionality. - Align with related work items. |
| SA4#124 (22 – 26 May 2023, Berlin, Germany) | - Agree contribution on AF, User Plane, and Client APIs and functionality. - Discuss contributions on implementation guidelines. - Align with related work items. |
| SA4#125 (21 – 25 August 2023, Goteborg) | - Refine split rendering functionality. - Perform final alignment with other work items. - Agree API IDL definitions and implementation guidelines. |
| SA#101 (11 – 15 September 2023, India) | - Send TS 26.565 to SA for information. |
| SA4#126 (13 – 17 November 2023, Chicago, US) | - Finalize references to dependencies in TS26.113, TS26.119, and TS26.522 - Finalize definition of Split Rendering profiles |
| SA#102 (11 – 15 December 2023, EU) | - Send TS26.565 to SA for approval |

# Proposal

It is proposed to agree on the time and work plan as described in Section 2.