## Slide 1
Useful Practices of Rapporteur
From my struggling practices…
SA4#124: Berlin, Germany, 1300 CEST, May 24, 2023
Hakju Ryan Lee

## Slide 2: This session

## Slide 3: Rapporteur’s life
Rapporteur shall act as the prime contact point on technical matters and for information on progress throughout the drafting phases. (3GPP Working Procedures, Article 39)
1) Serve as Editor (following the guidance of the WG) until the specification is placed under change control.
2) Deliver a clean specification to the MCC for editorial clean-up before submission for TSG approval to come under change control.
WID
Creation
Meeting
Preparation
SWG Session
Operation
Editing
draft TS/TR
Delivery of draft
TS/TR for TSG approval
…
…. and
More
Draft WID & collect more than 4 supporters for TSG approval
Review all inputs before meeting starts & identify any (contentious) issues
Propose the most efficient way & help SWG chair to handle session successfully
Implement all the agreements & increase spec version
Report to
SA4 planery
One regular SA4 meeting
Present output documents concisely & ask any necessary actions
Approved by TSG,
Spec is under change control
draft TS/TR, pCR  CR
Version managed by MCC
Monitor / review CRs in co-operation with MCC

## Slide 4: Approval of WID
Guidelines on WIDs names and acronyms [TDoCs SP-220968/CP-222223/RP-222548]
  Provides clear references for future items
General principles
  Simplicity: Generic words should be avoided (e.g., “System enhancements to support xxx” or “Support for additional capability for xxx”)
  Generation: only when radio technologies specific (e.g., NR, LTE/E-UTRA, but not “5G”, “4G”)
  Enhancements: For enhancements of a Feature from a previous Release, prefer using “Phase n” and “_Phn”. (avoid “enhancement/improvement” or “e”)
  Acronyms: prefer “easy to pronounce” and “meaningful”
    FS_5GSTAR, MeCAR, 5GMS
    GA4RTAR ?
WID

## Slide 5: Approval of WID
General principles (continued)
  Consistency: A group of letters commonly known for a topic shall not be used for a different meaning
    MP_RTT (Real-Time Text) vs. RTT (Radio Transmission Technology, TR21.905)
  Study: Name shall begin with "Study of " and the Acronym shall begin with "FS_"
  Others: The WID Name shall NOT start by “New WID/SID on” nor “Updated WID/SID on”
    Note that the use of "New/Updated WID/SID on" is good practice in the tdoc title, but not in the WID title
WID

## Slide 6: Meeting preparation
“Once after submission deadline is over, your meeting is now started”
To-do list (Wed~Fri before meeting week)
  Review all inputs assigned to the session (+ possibly those in the relevant items)
  Identify the relationship between input Tdocs  Prepare the proposed order of presentations
  Categorize non-controversial & controversial inputs. If possible, imagine potential comments / objections (based on the past experiences)
  Expect potential outcomes from SWG session (incl. offline)
  Do not put off discussion until SWG session. Offline has already taken off
  Be familiar with TDocs number and source company.
    SWG chair handles 40+ inputs vs Each work/study item around 10 inputs (normally)
WID
Prepare
Meeting

## Slide 7: Meeting preparation
Practices in Athens Meeting
WID
Prepare
Meeting
Slides for offline discussion
Memos during RTC Sessions
2/14 (Tue)
: Submission deadline
2/16 (Thu)
: Sent to source companies
2/21 (Tue, lunch break)
: 1st offline
2/21 (Tue)
: GA4RTAR Session
2/22 (Wed)
: 2nd offline
2/23 (Thu, Wash-up)
: Agreed as merged
SA4#122 starts

## Slide 8: During Sessions
The most expensive resources. Do not spend to non-essential issues.
“War against Waste”
During (regular) Session (around 1~2 hours)
  SWG chair operating session resources + Rapporteur tuning technical discussion
  Lead the discussion not to be distracted. Keep focused on the proposal first
WID
Prepare
Meeting
SWG
Session
2. Proposal:
Add a reference to WI#2 PD
1. Introduction:
Following text implemented in WI#1 PD
What is it?
Why?
…

## Slide 9: During Sessions
The most expensive resources. Do not spend to non-essential issues.
“War against Waste”
During (regular) Session (continued..)
  Be prepared to provide various alternatives with impartiality (e.g., putting into PD, moving into TS within a bracket, agreeing as baseline without implementing, and so on.. )
  If not agreeable, make it clear what should be updated in next revision
During Wash-up session (less than 30 min per each item)
  Ask the permission of Tdoc reservation with following information (email preferred)
    Title, Source, Agenda Item, Is revision of, Revised to, etc. (following to TDoc_List sheet)
    May vary depending on SWG chair’s style (see next page)
  Prepare two versions of draft TS/TR (or PD): with or without implementation of unresolved Tdocs
    Enables quick update of output docs and presentation in SWG level right after all resolved
WID
Prepare
Meeting
SWG
Session

## Slide 10: Style per SWG chair for TDoc transfer sheet (Snapshot)
Tdoc | Title | Source(s) | Agenda Item(s) | Status
S4-230031 | Proposal for IVAS Permanent Document IVAS-5: Selection Rules for Selection Phase v.0.0.1 | QUALCOMM JAPAN LLC. | 7.5, 14.2 | Agreed
S4-230126 | Correction of a saturation issue in the AMR-WB fixed-point codec | VoiceAge Corporation, Qualcomm Incorporated | 7.3 | Agreed
TDoc | Title | Source | Type | For | Agenda item | TDoc Status | Revised to
S4-230280 | [5MBP3] General Updates and Corrections | Qualcomm incorporated | CR | Agreement | 8.5 | endorsed | 
S4-230138 | [SR_MSE] Split Rendering Configuration Information | Qualcomm Korea | discussion |  | 8.6 | agreed | 
TDoc | Title | Source | Type | SWG Agenda Item | TDoc Status | Is revision of
S4-230182 | Discussion for restructuring FS_eiRTCW PD | NTT | discussion | 10.10 | agreed | S4aR230039
S4-230183 | FS_eiRTCW Permanent Document | NTT | other | 10.10 | agreed | S4aR230038
Tdoc number | Title | Source | SWG Agenda Item | Replaced by | SWG Status | SA4 A.I. for Tdocs presented at SA4 plenary*
S4-230303 | Reference Fixes and Clarifications | Fraunhofer HHI, Tencent, Qualcomm incorporated | 9.7 |  | agreed | 14.13
S4-230071 | CR to TR 26.928 Add Clarification of the difference between Immersion and Presence | China Mobile Com. Corporation | 9.4 | S4-230356 | revised | 
* May vary depending on Tdoc disposition
Audio
MBS
RTC
Video
Don’t forget Hyperlink
Specific to Video SWG

## Slide 11: Editing draft TS/TR
Refer to TR 21.801, “Specification drafting rules”
Some points which are mistakable, noticeable, and remarkable
  “Subclause” : unnecessary to use the term "subclause" unless using the term "clause" would be ambiguous (e.g,. Case of hanging paragraph in older version of TS/TR)
  Do not use automatic numbering or bullets: Most boring handwork for rapporteur!
  Check if all figures are visible in draft view mode
  Do not forget update on “Change History”
  Following docs shall not be referenced;
    Contributions to meetings ("TDocs");
    Reports of meetings
WID
Prepare
Meeting
SWG
Session
Spec
Editing
The term "TDoc" is an abbreviation of "Temporary Document" and is a legacy of when such documents were prepared in paper form. Temporary Documents were not intended to be retained after the end of the meeting at which they were discussed
Believe it or not?

## Slide 12: At closing plenary
Be concise and clear
Tip for Presentation of Draft TS/TR:
  Call clause number first, enabling chair to scroll to the right place
  Identify whether it is proposed;
    as a basis for further works
    to be presented in SA for information (60%↑)
    to be presented in SA for approval (80%↑)
Presentation of updated Time Plan
  Focused on telco time and change of completion date
Prepare progress ratio (from xx % to yy %)
WID
Prepare
Meeting
SWG
Session
Spec
Editing
Closing
Plenary
Memo for plenary presentation

## Slide 13: Toward WID completion
Version managements
Version X.Y.Z
  X (major) : managed by MCC
    0: Immature draft, 1: at least 60% complete, 2: at least 80% complete
    Once under change control, it indicates the Release to which the spec applies (e.g., v2.0.0  v18.0.0)
  Y (technical) : incremented each time a technical change is made to the spec. Once under change control, such changes shall only occur when the TSG approves one or more CRs
  Z (editorial) : incremented when only editorial / non-technical change is incorporated
Once under change control, rapporteur’s role in co-operation with MCC, is to:
  Review all CRs to the specification prior to agreement in the Working Group.
  Oversee the technical quality of the specification.
  Serve as focal point for technical questions.
WID
Prepare
Meeting
SWG
Session
Spec
Editing
Closing
Plenary
WID
Complete

## Slide 14: Last words..
Rapporteurs:
Work item
Session
Handlers
(WSH)
Chairs:
WG/SWG operators