Agenda item: 	15.4

Source: 	Qualcomm Incorporated (Rapporteur)

Title: 	TR26.806 v1.4.0 for SA Approval

Document for	Discussion and Agreement

# Introduction

The time plan for Feasibility Study on “Study on Smartly Tethering AR” in S4-230536 states:

| SA4#124 (22 - 26 May, Berlin, Germany) | - Complete Studying the relationship between AR Glasses tethering and AR glasses considered as PIN (Personal IoT Network) elements - Complete documenting end-to-end call flows for session setup and handling - Complete media handling aspects of different tethering architectures - Complete Identifying end-to-end QoS-handling for different tethering - Complete recommendations for suitable architectures to meet typical AR requirements such as low power consumption, low latency, high bitrates, security and reliability. - Complete identified key issues - Complete Conclusions and Recommendations - Collaborate with relevant other 3GPP groups, if needed - Agree TR 26.806v2.0.0 |
| --- | --- |
| SA#100 (Jun 12 - 16 2023, Taipeh, Taiwan) | - Approve TR 26.806v2.0.0 |

Hence, this document addresses the completion of the study item for SA#100 in June 2023.

# Updates during SA4#124

During SA4#124, several contributions were agreed. The baseline for the contributions was https://www.3gpp.org/ftp/Specs/archive/26_series/26.806/26806-120.zip. Attached is a version that shows the progress during this meeting as diff to the baseline v1.2.0

| S4-230813 | [FS_SmarTAR] Key Issue #5: Compute distribution across UE and network for tethered glasses | Qualcomm incorporated | Thomas Stockhammer |
| --- | --- | --- | --- |

Presenter: Thomas Stockhammer

Online Discussion:

- Daniel: In 6.5.4, it is not tethered. It is standalone, right?

- Thomas: The glass is doing some work as well. Maybe we could remove that sentence.

- Daniel: OK, I agree.

- Frederic: In 6.5.5, I don’t expect a phone to run a 5G system.

- Thomas: It should be UE.

- Thorsten: Is there a model of what a UE is? If you use the terms phone and glasses, it is clearer.

- Thomas: I will implement the changes in the TR.

Decision: Agreed with changes.

S4-230813 is agreed.

| S4-230819 | [FS_SmarTAR] Editor's Proposed Updates | Qualcomm Tech. Netherlands B.V | Thomas Stockhammer |
| --- | --- | --- | --- |

Presenter: Thomas Stockhammer

Online Discussion:

- Frederic: Change history will have to be added. Each TR version shall have a new change history.

Decision: Agreed as a basis for further work. Revised to 1024.

S4-230819 is revised to S4-231024.

| S4-230820 | [FS_SmarTAR] Proposed Finalization of TR | Qualcomm Tech. Netherlands B.V | Thomas Stockhammer |
| --- | --- | --- | --- |

Presenter: Thomas Stockhammer

Online Discussion: none

Decision: Agreed. The typos will be managed in the pCR.

S4-230820 is agreed.

| S4-231029 | [FS_SmarTAR] Methods for achieving desired end-to-end packet error rate and bit rate | Qualcomm Technologies Ireland | Ma Liangping |
| --- | --- | --- | --- |

Presenter: Ma Liangping

Online Discussion: none

Decision: Agreed

S4-231029 is agreed.

| S4-230853 | General corrections and editorial modifications | Nokia | Daniel Philip VENMANI |
| --- | --- | --- | --- |

Presenter: Daniel Philip VENMANI

Online Discussion:

- Liangping: We also need to exchange the labels in the figure. But some figures are coming from other study or work items. The modifications will have to check with them.

Decision: Agreed.

S4-230853 is agreed.

| S4-231021 | Call flows for standalone AR glasses-based device architecture | Nokia | Daniel Philip VENMANI |
| --- | --- | --- | --- |

Presenter: Daniel Philip VENMANI

Online Discussion:

- Liangping: A potential issue is the changing of AR/MR by XR. It could imply too many changes in other groups.

- Daniel: There is one more contribution where we correct all these things.

Decision: Agreed.

S4-231021 is agreed.

# Material for SA#100

Attached is the material for SA#100

- a proposed cover page for SA plenary that as agreed in MBS SWG

- TR 26.806v1.4.0 in clean form

- TR 26.806v1.4.0 in diff to the version sent SA#98 for information

# Proposal

It is proposed to

- Complete the FS_SmarTAR during SA4#124e

- Agree on TR26.806 v1.4.0 to be prepared for SA approval

- Agree to send the material attached and summarized in clause 3 to SA#100 for approval

- Address any potential future updates with CRs to TR 26.806

- Consider the conclusions and recommendations in ongoing and future work in 3GPP