## Slide 1: SA4 Rel-19 Preparation Proposal
Frédéric Gabin, SA4 Chair, Dolby Laboratories Inc. (ETSI)
SA4#126, Chicago, USA, 13-17 November 2023
Tdoc: S4-231674

## Slide 2: SA4 Rel-19 capacity - reminder
SA4 capacity
  Max TUs: 152
    Additional buffer TUs: 32 (for Rel-19 alignment with other WGs, …)
  Max number of SIs/WIs: 16 - 25
    Note: one feature might result in up to 3 WI/SI: study, stage 2, stage 3, and counted separately. SA4 finds reasonable to handle 4 features per SWG at any one time. That would result in 16 features.
  Max TUs per Feature: not defined
Assumptions
  Start: March 2024, End: Sept 2025 (18 months)
  Number of ordinary meetings: 8
    Note: 2025 calendar TBD
  Expected total TUs per meeting (for all the work including maintenance and Rel-19): 27
  Total TUs (for all releases): 216
  TUs for maintenance of past releases: 32

## Slide 3
Release 19 timeline - reminder
#101
Note: All starting dates are indicative
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop

## Slide 4: SA4 agreements for Rel-19 - reminder
SA/SA2/RAN2 to let SA4 do stage-3 on media related topics. Early indication of potential impact to SA4 is nice-to-have.
SA4 is currently focused on Rel-18 Work and Rel-17 maintenance
SA4 hasn’t started Rel-19 planning. Several topics mentioned but no detailed discussions and conclusions.
  Example of potential larger work topics for SA4: New Video Codecs, Avatars, XR Extensions, 5G Media Streaming and MBS Extensions, AI/ML for Media
SA4#124 agreed to start Rel-19 discussions from December 2023:
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19.
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
SA4#124 agreed that TU mechanisms are not needed at this stage. Would consider in case of overload and regular handling is not sufficient to resolve.

## Slide 5: Proposal
SA4 Rel-19 content definition to follow regular 3GPP Working Procedures
Aim at 16 simultaneous Rel-19 “features” max
Features belong to the following categories
  SA4 Studies and leftovers from Rel-18
  Requirements from 3GPP: e.g. SA1, SA2 and RAN work topics
  Requirements from the industry: e.g. 5G-MAG, MSF etc.
  New topics
Aim to split the work among existing SWG. I.e. 4 features per SWG. If needed, rescope SWGs and/or delay certain features until others complete.
First batch of new Rel-19 Work Items to be agreed at SA4#127 and sent to SA#103 in March 2024. Others to follow depending on agreements. Start of new WID to depend on capacity and Rel-18 completion (exceptions etc.)
Rel-19 dedicated SWG AH Telcos (2h): Video, Audio, MBS, RTC
  18-22 December 2023
  8-12 January 2023
  Possibility for SWG Chairs to trigger moderated email discussions after first call up until SA4#127
2 plenary slots dedicated for discussion at SA4#127

## Slide 6: Thank You!
Frédéric Gabin
3GPP SA4 Chair
mail: frederic.gabin@dolby.com
phone: +33 678448575