3GPP TSG SA WG4#126                                                                      	TDoc S4-231982

Chicago, USA, 13 – 17 November, 2023                                          	Revision of S4-231530

Source:	Huawei Technologies Co., Ltd. (Rapporteur)

Title:	Timeplan for MP_RTT

Version:	0.4.0

Agenda Item:	10.8

Document for:	Discussion and Agreement

# Introduction

The MP_RTT work item has been approved at the SA plenary #98-e in document SP-221346.

The work item has the following objectives:

- Collect and document detailed use cases for multiparty usage of RTT

- Develop harmonized solutions for both RTP and IMS data channel transport that address the detailed use case needs

- Amend existing IMS control/signalling flows to support the solutions, if found necessary

- Document pros and cons of each solution, and provide implementation guidelines to equipment vendors, as an informational Annex

- Inform/coordinate with at least SA2, CT1, CT4, and with other relevant 3GPP groups as found necessary, to enable alignment and possible updates of specifications under the responsibility of those groups.

# Timeplan

The timeplan for the execution of the MP_RTT work item objectives is proposed in the following table.

| Meeting | MP_RTT Work Item Objectives |
| --- | --- |
| SA#98-e (13th – 19th December 2022) | - MP_RTT Work Item was approved by SA Plenary |
| SA4#122 (20th – 24th February 2023, Athens) | - Agree on initial PD and time plan |
| 3GPP SA4 RTC SWG Telco #9 (March 15, 2023 15:00 – 17:00 CET) | - Discuss and agree on typical use cases and requirements for multi-party RTT. |
| 3GPP SA4 RTC SWG Telco #10 (March 29, 2023 6:00 – 8:00 CEST) | - Discuss proposals on architectures and call flows for multi-party RTT solutions including RTP and IMS data channel solution. - Discuss the comparisons and guidelines between RTP and IMS data channel solution. |
| SA4#123-e (17th – 21st April 2023) | - Agree on architecture and call flow for IMS data channel solution. - Agree the comparisons and guidelines between RTP and IMS data channel solution. |
| SA4#124 (22nd – 26th May 2023) | - Agree on architecture and call flow for RTP solution - Discuss the comparisons and guidelines between RTP and IMS data channel solutions. - Discuss and agree on call flows for multi-party RTT solutions including RTP and IMS data channel solution. - Align with related work items |
| 3GPP SA4 RTC SWG Telco #12 (July 12, 2023, 6:00 – 8:00 CEST, Host Qualcomm) | - Discuss the comparisons and guidelines between RTP and IMS data channel solutions. - Align with related work items |
| 3GPP SA4 RTC SWG Telco #13 (August 9 , 2023, 16:00 – 18:00 CEST, Host Qualcomm) | - Discuss the comparisons and guidelines between RTP and IMS data channel solutions. - Align with related work items |
| SA4#125 (21st – 25th August 2023) | - Discuss the comparisons and guidelines between RTP and IMS data channel solutions. - Interworking and security considerations. |
| 3GPP SA4 RTC SWG Telco #14 (October 11, 2023, 6:00 – 8:00 CEST, Host Qualcomm) | - Review draft CR for TS 26.114 |
| 3GPP SA4 RTC SWG Telco #15 (October 25 , 2023, 16:00 – 18:00 CEST, Host Qualcomm) | - Review draft CR for TS 26.114 |
| SA4#126 (13th – 17th November 2023) | - Discuss, review and approve CR for TS 26.114. - Revise WID to work on Guidelines for MP_RTT (TR 26.9xx) - Align with related work items. |
| 3GPP SA4 RTC SWG Telco #16 (December 6, 2023, 16:00 –18:00 CET, Host Qualcomm) | - Draft TR 26.9xx for review |
| SA#102 (11-15 December 2023) | - Approval of MP_RTT CR for TS 26.114. - Approval of revised WID on MP_RTT |
| 3GPP SA4 RTC SWG Telco #17 (January 10 , 2024, 6:00 – 8:00 CET, Host Qualcomm) | - Review input to the TR 26.9xx - Progress TR 26.9xx |
| SA4#127 (29 Jan – 2 Feb, 2024) | - Finalize and agree to TR 26.9xx |
| SA#103 (19-22 March, 2024) | - Approval of TR 26.9xx |