## Slide 1: SA4 Work and Study Items Status at the start of SA4#127
Frédéric Gabin
SA4 Chair (Dolby France SAS)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-18 Work Items
  Status at the end of SA4#126/SA#102
  Rapporteur’s progress report since SA4#126
Rel-18 Study Items
  Status at the end of SA4#126/SA#102
  Rapporteur’s progress report since SA4#126

## Slide 3: Overview of work progress Rel-18 Work Items – after SA#102 (1/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 3/3/2024 | 60% | SP-230977 |  | 
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 80% | SP-220242 |  | 
960042 | IMS-based AR Conversational Services | IBACS | 3/3/2024 | 50% | SP-230165 |  | 
960044 | Generic architecture for RT and AR/MR | GA4RTAR | 6/6/2023 | 100% | SP-220672 |  | Stage 2 – Complete
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 60% | SP-220685 |  | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 60% | SP-230541 |  | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 3/3/2024 | 60% | SP-190040 |  | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 3/3/2024 | 78% | SP-220608 |  | 
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 65% | SP-220610 |  | 
980009 | 5G Media Streaming Audio codec phase 2 for 5G-Advanced | 5GMS_Audio_Ph2 | 3/3/2023 | 100% | SP-221033 |  | Complete
960047 | 5G Media Streaming Architecture Phase 2 | 5GMS_Ph2 | 6/6/2023 | 100% | SP-230164 |  | Stage 2 – Complete
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 75% | SP-231709 |  | 

## Slide 4: Overview of work progress Rel-18 Work Items – after SA#102 (2/2)
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 3/3/2024 | 25% | SP-231291 |  | 
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 40% | SP-230542 |  | 
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 55% | SP-230976 |  | 

## Slide 5: Immersive Real-time Communication for WebRTC (iRTCW)
Rapporteur: Dr. Hakju Ryan Lee (Samsung) hakju00.lee@samsung.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  LS on PDU Set marking configuration within the Policy APIs was approved and sent to CT3/CT4, with expectation of reply LS on Feb.
  Text for media codec and capabilities was discussed. No consensus yet, but basic philosophy was agreed
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Update 26.113: Procedures, APIs, and other missing pieces
  Agreement on drafting media codec and capabilities
  Joint work with 5GMS_Pro_Ph2: Dynamic policy template, RTC configuration API
  Discussion on work item status and way forwards (along with TS26.510 progress)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 3/3/2024 | 60% | SP-230977 |  | 

## Slide 6: Media Capabilities for Augmented Reality (MeCAR)
Rapporteur: Emmanuel Thomas, Xiaomi, thomase@xiaomi.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  One input received on text improvements for TS 26.119 based on a full draft review.
  Offline worked between several delegates which resulted in S4-240123 submitted at SA4 #127.
Any recommendations based on the agreements?
  Dispose S4-240123 before other pCRs to 26.119 to avoid decision collisions, e.g., adding this in clause x but clause x deleted.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Produce TS 26.119 v1.1 based on submitted inputs with the goal to address all technical matters in TBDs, editor’s notes and brackets marks.
  Verify with SR_MSE delegates that the elements in TS 26.119 leveraged by TS 26.565 are technically correct and can be referenced as expected.
  Identify remaining issues such as text improvements, styling, formatting, clause reorganizing if needed, that should be fixed for TS 26.119 v2.0.
  Discuss and agree on the logistics and time plan for producing TS 26.119 v2.0 to be presented at SA#103 (March 2024).
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 3/3/2024 | 80% | SP-220242 |  | 

## Slide 7: IMS-based AR Conversational Services (IBACS)
Rapporteur: Gunkel, Simon, KPN N.V., Simon.Gunkel@tno.nl
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No agreed documents in the calls
Any recommendations based on the agreements ?
  No follow up actions from the Adhoc calls
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  No inputs to PD
  Continue work on TS 26.264
    S4-240145 / S4-240250 Spatial description; S4-240161 Terminal Architecture; S4-240163 end-to-end reference architecture; S4-240164 / S4-240165 AR call flows; S4-240248 AR metadata; S4-240273 Scene Description
  Discuss clear way to completion:
    Request extension one SA cycle to conclude in SA4#127 - May 2024 (SA#104 June 2024)
    Do we need to change scope in WID (risk of no consensus on 3D image immersive media format for IBACS)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 03/03/2024 | 50% | SP-230165 |  | 
3GPP TSG SA4#127, 28 January - 02 Februrary 2024

## Slide 8: Split Rendering Media Service Enabler (SR_MSE)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi@qti.qualcomm.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Received input on relocation and adaptive split rendering, which were not agreed
  Input from Rapporteur on finalization of Rel-18 and Rel-19 planning proposed a study for Rel-19 to cover aspects such as new profiles
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Prioritize finalization of Rel-19 and clearing all dependencies to MeCAR, iRTCW, and 5G_RTP
  New functionality should be postponed to the anticipated Rel-19 study
  Submit exception sheet to allow for a final check after all dependencies are complete
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 60% | SP-220685 |  | 

## Slide 9: Real Time Transport Protocol Configurations (5G_RTP)
Rapporteur: Igor Curcio, igor.curcio@nokia.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Some contributons were submitted, but were al noted
  One contribution from Huawei about discussion on TS 26.522 was agreed.
Any recommendations based on the agreements?
  It was agreed to work jointly on a CR to improve the text of the TS.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss contributions is the areas of
    Text improvements for TS 26.522
    Corrections and clarifications to PDU Set text
    XR timestamp for the pose.
    RTP header extension for 3DoF pose
    ABNF Syntax for RTP header extension of PDU Sets
    QoE timing information.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 60% | SP-230541 |  | 
3GPP TSG SA4#124, 22-26 May 2023

## Slide 10: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements)
Stefan Bruhn, Dolby Laboratories Inc., stefan.bruhn@dolby.com (test methods)
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  One contribution on virtual microphone test discussed and noted.
Any recommendations based on the agreements?
  None.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress test methods for stereo capture (050)
  Progress of virtual microphone test method (277)
  Progress of sending frequency response testing for MASA (274)
  Discuss and plan how contents of ATIAS Pdoc can be transferred to TS 26.260 (226)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 3/3/2024 | 60% | SP-190040 |  | 

## Slide 11: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Rapporteurs:
Su, Huan-yu, Huawei Technologies Co Ltd., hs@qosound.com
Varga, Imre, Qualcomm Incorporated, ivarga@qti.qualcomm.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Progressed IVAS-8b Characterization Test Plan
  Further updates to IVAS specs: 26.251, 252, 253, 254, 255, 256
Any recommendations based on the agreements?
  Work out missing details of characterization test experiments
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Finalize IVAS-8b
  Prepare for characterization testing
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 3/2024 | 78% | SP-220608 |  | 

## Slide 12: Enhancements to UE Testing (eUET)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements in 26.131, new TS)
Jan Reimes, HEAD acoustics, Jan.Reimes@head-acoustics.com (test methods in 26.132)
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Updated test results for UEs for EVS-SWB & new frequency masks, progress on (draft) CR TS 26.131 on requirements
  JBM performance testing: First test results with packet duplication available, progress on (draft) CRs TS 26.132/132
  Updated draft for RTP conformance tests (TS 26.130):
Any recommendations based on the agreements?
  Delegates were invited to review the various proposed updates/changes, as several parts of the WI could in general be finalized at SA4#127.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  SWB frequency masks & JBM testing: CRs could in general be finalized, but delegates may request more time to validate/test changes more in detail.
  RTP conformance: Further progress on the new specification TS 26.130 - v1.0.0 should be available at this meeting.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 3/3/2024 | 65% | SP-220610 |  | 

## Slide 13: Enhanced Multiparty RTT (MP_RTT)
Rapporteur: Huan-yu Su, su.huanyu@huawei.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  First draft of TR 26.982 reviewed, and comments received
Any recommendations based on the agreements?
  Need to remove all “normative” texts and only use “informative” ones
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Revised TR 26.982 will be presented for the final agreement, and the WI will be completed
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 3/2024 | 75% | SP-231709 |  | 

## Slide 14: Immersive Audio for Split Rendering Scenarios (ISAR)
Rapporteur: Stefan Bruhn, Dolby Laboratories Inc., email: stefan.bruhn@dolby.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  pCR to TR 26.865 (requirements) agreed, essentially completing TR (292). For approval by SA4.
  Detailed Work Plan for WI finalization in Rel-18 (one exception) agreed (280)
Any recommendations based on the agreements?
  Finalize TR 26.865.
  Keep focus on milestone deliveries according to work plan to meet Rel-18 target.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree editor’s editorial updates to TR 26.865 (tbd); agree to send final TR to SA#103 for approval.
  Note previously SWG agreed Work Plan (280)
  Make progress according to work plan on
    PD on Processing and test plan including organization of tests (276)
    PD on Selection deliverables (278)
    PD on Selection rules (283)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 3/3/2024 | 25% | SP-231291 |  | 

## Slide 15: 5G-Advanced media profiles for messaging services (PROMISE)
Rapporteur: Frédéric Gabin, Dolby Laboratories Inc., email: frederic.gabin@dolby.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  TS 26.143 0.3.0 was agreed to be sent to SA for information
  The updated Work plan was agreed
  The plan for Rel-18 completion was discussed
Any recommendations based on the agreements?
  Complete PROMISE within Rel-18 at SA4#127
  Consider new work in Rel-19
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  There is enough input to complete TS 26.143 (S4-240181, S4-240111, S4-240110, S4-240109, S4-240108), CR to 26.140 (S4-240182, S4-240203), 26.141 (S4-240204) and send them for approval to SA
  Discuss potential FS_MeMe2 Rel-19 Study Item
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 40% | SP-230542 |  | 

## Slide 16: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, General & topics 2, 3, 4, 5, 7, 8, 9, 10, 13
Iraj Sodagar, Tencent, irajs@live.com, for topics 1, 6, 11, 12
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Significant progress on several work topics and on the Permanent document
  Planning of the work was progressed to identify path for completion with an input here
Any recommendations based on the agreements?
  Agree the following document
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Of the 13 Work Topics, at least 9, up to 11, are expected to be completed at SA4#127
  However, it is expected that not all topics can be completed
    Background Data Traffic required stage-2 updates
    Service URL requires some detailed checks across the specification
    TS 26.510/512 split requires final thoughts
    OpenAPI needs to be completed for TS 26.510 and TS 26.512
  Ask for an exception with a very clear set of actions to complete the remaining topics based on this slide deck.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 55% | SP-230976 | 75% | 3/6/2024
S4-240113 | [5GMS_Pro_Ph2] Rel-18 Status and Potential Impact for Rel-19 | Qualcomm Germany, BBC
S4-240115 | [5GMS_Pro_Ph2] Permanent Document v0.2.1 | Qualcomm Incorporated (Rapporteur)
S4-240067 | [5GMS_Ph2] Adding support for BDT in 5G Media | Qualcomm Incorporated
S4-240095 | [5GMS_Pro_Ph2] Carriage of media delivery session ID in QoE report | BBC
S4-240096 | [5GMS_Pro_Ph2] Default 5GMS AF address | BBC
S4-240097 | [5GMS_Pro_Ph2] Remove M1, M5 and M6 procedures and APIs | BBC
S4-240098 | [5GMS_Pro_Ph2] 5GMS AS configuration procedures and APIs at M3 | BBC
S4-240099 | [5GMS_Pro_Ph2] API changes to support 3GPP Service URL | BBC
S4-240100 | [5GMS_Pro_Ph2] Media delivery session identification and life-cycle | BBC
S4-240101 | [5GMS_Pro_Ph2] Add Provisioning Sessions enumeration operation | BBC
S4-240102 | [5GMS_Pro_Ph2] Maf_SessionHandling endpoint rationalisation | BBC
S4-240103 | [5GMS_Pro_Ph2] TS 26.510 V1.1.0 editor's draft | BBC
S4-240114 | [5GMS_Pro_Ph2] Updated Work Plan | Qualcomm Incorporated
S4-240118 | [5GMS_Pro_Ph2] 5GMS over MBS and 5GMS hybrid services | Qualcomm Incorporated
S4-240119 | [5GMS_Pro_Ph2] Exception Sheet | Qualcomm
S4-240130 | [5GMS_Pro_Ph2] 26510-Content Publishing API | Tencent Cloud
S4-240131 | [5GMS_Pro_Ph2] Removing the 3gpp namespace restriction | Tencent Cloud
S4-240132 | [5GMS_Pro_Ph2] Multiple Service Entry & Uplink streaming: media entry point | Tencent Cloud
S4-240133 | [5GMS_Pro_Ph2] Improvements on Background Data Transfer in 5GMS | Tencent Cloud
S4-240159 | Corrections on the ANBR-based metrics reporting | Huawei, HiSilicon
S4-240215 | [5GMS_Pro_Ph2]: Extending 5GMS with Oauth 2.0 support | Ericsson LM
S4-240216 | [5GMS_Pro_Ph2] Traffic Identification | Ericsson LM
S4-240220 | [5GMS] Update to QoE metrics reporting configuration resource | InterDigital Communications
S4-240259 | [5GMS_Pro_Ph2] RTC-related Procedures in 5G Media | Qualcomm Incorporated

## Slide 17: Overview of work progress Study Items – after SA#102
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 100% | SP-210043 |  | Complete
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 50% | SP-220328 |  | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 100% | SP-220675 |  | Complete
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 70% | SP-220239 |  | 
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 6/6/2023 | 100% | SP-220240 |  | Complete
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 3/3/2024 | 65% | SP-220616 |  | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 45% | SP-221330 |  | Rel-19
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/12/2022 | 100% | SP-220617 |  | Complete
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/12/2022 | 100% | SP-211338 |  | Complete
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 | 20% | SP-230539 |  | 
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 65% | SP-230540 |  | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 20% | SP-230544 |  | 

## Slide 18: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Various updates related to RTC use cases (sign language, basic architecture and workflows) accepted and updated to agreed S4aV230121 PD v1.0.1.
  Scripts and results available for bit-incremental transmission scenario.
  Discussions on study Rel-18 & Rel-19: may be difficult having separate work and study items in Rel-19 (limited SWG slots). Try and complete prioritized topics i.e. 26.927 promptly, evaluations may take some time.
Any recommendations based on the agreements?
  The group needs to agree on a revised time&workplan depending on the progress of the two TRs (26.927 & 26.847) and whether a two track approach is feasible under one item in Rel-19
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Update TRs 26.927 (architecture, metadata, KPIs) and 26.847
  Discuss and reflect operator input on AI/ML (S4-240105)
  Agree on a concrete updated time&workplan for Rel-19
  Possibly approve to send TR 26.927 for information
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 50% | SP-220328 |  | 

## Slide 19: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Rapporteur: INOUE, Yoshihiro, NTT(TTC), Yoshihiro Inoue yoshihiro.inoue@ntt-at.co.jp
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  17 contributions were discussed.
    10 pCRs ware agreed to be implemented into TR 26.930.
    S4aR230127 (other consideration with SDos) was agreed to incorporate into eiRTCW PD.
Any recommendations based on the agreements?
  Agree on the updated TR 26.930 reflecting the agreed pCRs in RTC SWG meetings.
  Agree on the updated eiRTCW PD reflecting the agreed documents in RTC SWG meeting.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contributions and incorporate these into TR 26.930.
    S4-240192: Pseudo-CR on Solution #3: C-Plane singalling protocol
    S4-240185: Pseudo-CR on Solution #5: API and solution evaluation for service control API
    S4-240041: Pseudo-CR on Key Issue # 7 and Solution #7: Interworking with IMS Network
    S4-240042: Pseudo-CR on Key Issue # 8 and Solution #8: Protocol-level interworking between RTC network and IMS network
    S4-240040: Pseudo-CR on Key Issue # 9 and Solution #9: Tethered cases
    S4-240193: Pseudo-CR on Conclusion of FS_eiRTCW (state-3 aspect)
    S4-240061: Pseudo-CR on Annex C: Call flow examples for RTC-IMS interworking
  Send TR 26.930 to SA plenary for approval.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 70% | SP-220239 |  | 

## Slide 20: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Rapporteur: Shuai Gao (gaos30@chinaunicom.cn)
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  2 tdocs are proposed during the calls, but no agreements are achieved.
Any recommendations based on the agreements?
  No progress.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Address the Editor’s note and other editorial comments in the TR 26.812.
  Discuss how to do the evaluations on introduced AR/MR QoE metrics.
  Present the conclusions and recommendations for TR, and send it to SA plenary for approval to complete this SI.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 3/3/2024 | 65% | SP-220616 |  | 

## Slide 21: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Rapporteur: Wang Bin, Xiaomi, email: wangbin23@xiaomi.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
Any recommendations based on the agreements?
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 45% | SP-221330 |  | Rel-19

## Slide 22: Feasibility Study on Film Grain synthesis (FS_FGS)
Rapporteur: Brian Lee (Dolby Laboratories) - Brian.Lee@dolby.com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Additional subjective tests were conducted, using JND (Just Noticeable Difference) methodology and some of the test sequences in the open source domain and the noise patterns provided by Apple.
  Graphs showing subjective test results were adjusted to focus more on the low bitrate cases rather than over a broad range of bitrates, for both Full HD and 4k.
Any recommendations based on the agreements?
  Prior to the SA4 #127 meeting, Dolby was the only source of FGS tests, with other companies providing good feedback. Rapporteur solicited contributions from other sources; at SA4 #127 InterDigital, Apple have contributions for discussion and agreement.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  At SA4 #127, share and discuss further updates from contributing sources.
  Rapporteur will propose wrapping up the work for Rel-18. If there is a consensus decision to continue the FS_FGS in Rel-19 timeframe, rapporteur will seek to hand over to another company.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 02/02/2023 | 20% | SP-230539 | 70% | 

## Slide 23: Feasibility Study on new HEVC profiles and operating points (FS_HEVC_Profiles)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  MV-HEVC evaluations were clarified and elaborated, further documentation on previous SA4 work on stereo video was added, various editor’s notes were updated and closed based on progress.
  A contribution on HEVC frame packing was made and is progressing based on comments.
Any recommendations based on the agreements?
  Continue working on open issues, editor’s notes based on previous agreements and more contributions at SA4#127
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Seek agreement on frame packed HEVC solution and assessment, HEVC+depth/alpha solution and conclusions.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 65% | SP-230540 |  | 

## Slide 24: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi AT qti DOT qualcomm DOT com
Progress since SA4#126
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Received several contributions on different Avatar topics
  Agreed one contribution on blendshapes into PD
  Received an outline of the plan for the Avatar study in Rel-18 and Rel-19 from the Rapporteur
Any recommendations based on the agreements?
  Continue work on documenting existing and deployed formats for Avatars
  Follow agreed time plan
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Received varied input
  Progress the work according to the time plan
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 20% | SP-230544 |  |