TSG SA4 Meeting #127	S4-240353

29th January – 2nd February 2024, Sophia-Antipolis, France

Source:	KPN N.V.

Title:	Rel-18 Work Item Exception for IBACS

Document for:	Approval

Agenda Item:	10.6 - IBACS (IMS-based AR Conversational Services)

3GPP™ Work Item Exception

# Title : 		Rel-18 Work Item Exception for IBACS

## Acronym  : 	IBACS

## Unique Identifier :	960042

Release 18 Submission form

| Feature / Item: | IBACS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | SA4#128 - May 2024 (SA#104 June 2024) |  |  |  |  |
| Service(s) impacted: | IBACS Release 18 |  |  |  |  |
| Specification(s) affected: | TS 26.264 |  |  |  |  |
| Task(s) within work which are not complete: | Finalization of all dependencies on MeCAR. Textual and feature completion of TS 26.264: - AR Media - AR Metadata - AR Data Transport functionality |  |  |  |  |
| Consequences if not included in Release 18: | The dependencies may not be aligned with the latest status in the referenced specifications, and incomplete spec. |  |  |  |  |

Abstract of document:

The main goal of IBACS is to enhance IMS communication with new functionalities that support AR media and experiences (e.g., AR conferencing). However, this is intrinsically linked to the functionality of other Release 18 work, in particular MeCAR, iRTCW, and 5G_RTP. Some delays, reshaping in objectives and confusions in the synchronisation with the other work items lead to the incompletion of IBACS in relation to the original planned timeline.

Currently (end of SA4 meeting #127), TS 26.264 is incomplete, and we expect to complete the following outstanding features in the time of the exception:

- Definition of AR Media and signalling in alignment with MECAR and IVAS

- Completion and alignment with MECAR of missing AR Metadata functionality

- Completion and alignment with 5G_RTP of missing AR Data Transport functionality

- Consistency and alignment check on Release 18 features of other work items (MeCAR, iRTCW, and 5G_RTP)

Contentious Issues:

None.