Agenda Item:		17

Source:		Samsung Electronics, Co, LTD

Title:			FS_iRTCW_Ph2 Time & Work Plan

Version:		0.1

Document for:	Discussion & Agreement

Introduction

It is proposed to proceed Rel-19 FS_iRTCW_Ph2 with the following objectives:

- Document the following key issues in detail, and in particular how they relate to the existing RTC architecture and protocols specified in TS 26.506 and TS 26.113:

  - Media capabilities, profiles and codecs for RTC

  - Signalling and metadata to support immersive media capabilities

  - Enhancements of RTC architecture variant for collaboration scenario 3

  - Empty RTC architecture variant for collaboration scenario 4

  - Feasibility of RESPECT onto collaboration scenario 4

  - Support of tethered cases in RTC system

- Identify solutions for each of the key issues

- Identify suitable one for key issues requiring solutions and recommend potential normative work to relevant specifications.

NOTE:	Item 3, 4, and 5 which have the potential dependency with SA2 in architectural perspectives, thus the solutions of these items need to consider feedback from SA2, if received.

Proposed Time and Work Plan

| Meeting | Date | Activity |
| --- | --- | --- |
| SA4#129e | Aug. 19 – Aug. 23, 2024, e-Meeting | - Agree on SID - Agree on drafting LS to be sent to SA2 |
| SA4#130 | Nov. 18 – Nov. 22, 2024, Orlando, US | - Describe each Key Issue - Analysis on media codecs for RTC - Identify list of metadata & signalling for RTC |
| SA4#131 | Feb. 17 – Feb. 21, 2025, Geneva, CH | - Finalize Key Issue Description - Analysis on media codecs for RTC - Identify list of metadata & signalling for RTC - Draft potential solutions for Key Issues (mainly KI#1, KI#2, KI#6) |
| SA#107 | Mar. 12 – Mar. 14, 2025, TBD, KR | - Present TR 26.8xx V1.0.0 for information |
| SA4#131-bis-e | Apr. 7 – Apr. 11, 2025, e-Meeting | - Update potential solutions for KI#1, KI#2, KI#6 (mainly) - Gap Analysis b/w RTC Specs & Key Findings in TR 26.930 - Draft potential solutions for Key Issues (all KIs) |
| SA4#132 | May 19 – May 23, 2025, TBD, JP | - Gap Analysis b/w RTC Specs & Key Findings in TR 26.930 - Update & Draft potential solutions for Key Issues (all) - Draft recommendation for normative work - Finalize TR 26.8xx and Endorse work item summary |
| SA#108 | June 10 – June 13, 2025, Prague, CZ | - Present TR 26.8xx V2.0.0 for approval - Present work item summary |