3GPP TSG SA WG4#129-e                                                                      	TDoc S4-241496

Online, 19th – 23rd Aug, 2024

Source:	Huawei Technologies Co., Ltd. (Rapporteur)

Title:	Timeplan for IVAS_Codec_Ph2 Work Item v0.0.1

Version:	0.0.1

Agenda Item:	7.5

Document for:	Discussion and Agreement

# Introduction

The IVAS_Codec_Ph2 work item has been approved at the SA plenary #104 in document SP-241000. The work item has the following objectives:

- A fixed-point C-code to be part of TS 26.251 having:

  - Same functionalities and equivalent performance as the floating-point C-code in TS 26.258.

  - Full interoperability with floating-point C-code in TS 26.258.

  - Comparable complexity as the floating-point C-code in TS 26.258.

This includes verification of 3rd party delivered code and necessary adaptation to the latest version of TS 	26.258. This might include some alignment of floating-point C-code in TS 26.258.

- Characterization of the IVAS codec based on the floating-point and fixed-point C-codes, and documentation of characterization results into TR 26.997.

- Enhancements to codec conformance test procedures and criteria.

- Definition of relevant tiers of functionality to be implementable on a wide range of UEs with different capabilities, balancing user experience and implementation complexity/cost.

- Enhancements to the RTP payload format and SDP negotiation, including split rendering operation.

- Update relevant system and service specifications.

# Timeplan

The timeplan for the execution of the MP_RTT work item objectives is proposed in the following table.

| Meeting | IVAS_Codec_Ph2 Work Item Objectives |
| --- | --- |
| TSG SA#104 (18th – 21st June 2024) | - IVAS_Codec_Ph2 Work Item approved by SA Plenary |
| SA4#129-e (16th – 23rd August 2024, online) | - Agree on initial time plan - Progress the fixed-point C-code |
| SA4#130 (18th – 22nd November 2024) | - Progress the fixed-point C-code, and finalize the development before SA4#131 |
| SA4#131 (17th – 21st February 2025) | - Verification results on the fixed-point C-code - Decision on launching characterization tests according to IVAS-7b and IVAS-8b - Update on complexity figures based on fixed-point C-code |
| TSG SA#107 (12th – 14th March 2025) | - Progress report to SA plenary for information |
| SA4#131-bis-e (7th – 11th April 2025) | - Characterization test results available - Decision on definition of relevant tiers of functionality |
| SA4#132 (19th – 23rd May 2025) | - Discuss and agree on CR to TS 26.251. - Discuss and agree on Characterization test results to be incorporated in TR 26.997 - Enhancements to the RTP payload format and SDP negotiation - Agreement on CRs to other relevant specs |
| TSG SA#108 (10th – 13th June 2025) | - Approval of IVAS_Codec_Ph2 fixed point C-code CR to TS 26.251. - Approval of CR to TR 26.997 |