## Slide 1: SA5 OAM SWG Exec Report SA5#114, 21-25 Aug. 2017 Sophia-Antipolis, France
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE
Christian TOCHE, SA5 Vice-Chair, Huawei

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5‑174045 | LS from ETSI TC CYBER ccSA5 on Middlebox security | ETSI TC CYBER | Noted | 
S5‑174046 | LS from GSMA cc SA5 on Network Slicing initiative | GSMA |  | 
S5‑174047 | LS from RAN2 to SA5 on supported features by 5GC for E-UTRA connected to 5G CN | RAN2 | Postponed | 
S5‑174050 | LS from SA2 to SA5 on EUTRAN sharing enhancement | SA2 | Noted | 
S5‑174052 | LS from TSG SA cc SA5 on Energy Efficiency | SA | Noted | 
S5‑174062 | LS from RAN2 to SA5 on changing the Neighbour cell Relation acronym to “NCR” | RAN2 | Noted | 
S5‑174064 | Resubmitted LS on Collection Period correction for MDT M3 measurement in eUTRAN | RAN3 | Postponed | 
S5‑174065 | Resubmitted LS reply to ATIS NRSC on “Establish a Metric to Determine a Drop in Registered Users in an IP-Based Network” | ATIS NRSC | Replied to | S5-174331
S5‑174067 | LS from ETSI NFV to SA5 on Progress on ETSI NFV APIs specifications for Management and Orchestration interfaces | ETSI ISG NFV | Noted | 

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5‑174071 | LS from SA2 cc SA5 on Supported features by 5GC for E-UTRA connected to 5G CN | SA2 | Noted | 
S5‑174072 | Response LS from SA2 to SA5 on progress of Network Slicing related work | SA2 | Replied to | S5-174350
S5‑174085 | LS from BBF to SA5 on Cooperation on Network Slicing | BBF | Replied to | S5-174382
S5‑174089 | LS from BBF to SA5 on User Services Platform specification available for review | BBF | Noted | 
S5‑174090 | LS on Evolution of IMSI format and E.212 Recommendation | ITU-T SG 2 |  | 
S5‑174295 | LS from MEF Forum to SA5 on MEF Forum Work on 5G | MEF Forum | Postponed | 
S5‑174332 | LSOut reply to 3GPP SA5 on progress of measurement definitions | ETSI NFV | Noted | 
S5‑174333 | LSOut reply to 3GPP SA5 on Managing EM IP address provided to VNF | ETSI NFV | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5‑174331 | LS reply to ATIS NRSC on ”Establish a Metric to Determine a Drop in Registered Users in an IP-Based Network” | ATIS NRSC |  | S5-174065
S5‑174350 | LS reply from SA5 to SA2 on progress of Network Slicing related work | SA2 |  | S5‑174072
S5‑174382 | Reply to: LS from BBF to SA5 on Cooperation on Network Slicing -> for SA5 Approval | BBF |  | S5-174085

## Slide 5
New Work Item proposals
For approval by SA5 closing plenary
TDoc | Title | Source
S5‑174335 | New WID on SON for AAS deployment management | Nokia

## Slide 6
OAM&P Maintenance and Rel-15 small Enhancements
Agreed CRs
TDoc | Title | Source
S5‑174142 | Rel-15 CR 32.422 Modification of parameters of Area Scope for MDT | Huawei
S5‑174210 | R14 CR TS 28.510 Remove the duplicated use cases and requirements | ZTE Corporation
S5‑174264 | CR 32.101 Addition of management functions and entities | Ericsson
S5-174337 | Support EUTRAN new sharing arrangement | Ericsson
S5-174338 | Support EUTRAN new sharing arrangement | Ericsson
S5‑174339 | Rel-15 CR 32.101 Replacement of 3G term | Huawei

## Slide 7
Rel-14 OAM&P WIs (1/1)
Work Item | Performance management for mobile networks that include virtualized network functions |  | OAM14-MAMO_VNF-PM
 |  |  | 690041
Rapporteur | Intel | Percentage of completion | 90% -> 90% or 100% based on email approvals
Target | SA#77 – Sept. 2017 | Other info | None
Summary of progress | The group discussed the following contributions: S5-174126 and S5-174127 that propose changes related to the measurements of 3GPP NF related to VR. S5-174128 that proposes IMF performance measurements of 3GPP NF related to VR. S5-174128 that proposes EPC performance measurements of 3GPP NF related to VR. All revisions of these CRs to be sent for email approval as a package. |  | 
Outstanding issues | In case CRs are not approved by email, we will check whether a third exception request can be submitted to SA. Otherwise the WI will be moved to Rel-15. |  | 

## Slide 8
Rel-15 OAM&P WIs (1/4)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 10% -> 20%
Target | SA#79 – March 2018 | Other info | None
Summary of progress | It was agreed that two solutions shall be defined (Solution No. 1 based on existing IRPs, Solution No. 2 as a simplified interface) for this IRP, and that this affects the structure of all 3 TSs (28.304-6); TS 28.304: Progress was made on use cases, business-level requirements and specification-level requirements TS 28.305: a structure of the TS has been agreed. Some first information model description has been agreed TS 28.306: a skeleton has been proposed and agreed. There was a request to replace “DM” with something else. There were discussions on why this would be needed. If agreed, this would affect the whole draft TS 28.303 and would thus require a new pCR to address this (for next meeting). An editor’s note has been in the draft TS to capture this. |  | 
Outstanding issues | None |  | 
New TSs | TS 28.304, 28.305, 28.306 |  | 

## Slide 9
Rel-15 OAM&P WIs (2/4)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 0% -> 5%
Target | SA#80 – June 2018 | Other info | None
Summary of progress | The Introduction, Scope, business requirements and business level use cases have been discussed and will probably be agreed at closing OAM plenary |  | 
Outstanding issues | None |  | 
New TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309 |  | 

## Slide 10
Rel-15 OAM&P WIs (3/4)
Work Item | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 0% -> 5%
Target | SA#79 – March 2018 | Other info | None
Summary of progress | As input to the meeting there were 23 contributions; 3 contributions were discussed of which 1 was approved; The group discussed skeleton, introduction, scope and network slice definitions; The other contributions were not presented due to change to the time plan. |  | 
Outstanding issues | None |  | 
New TSs | TS 28.530 |  | 

## Slide 11
Rel-15 OAM&P WIs (4/4)
Work Item | Provisioning of network slicing for 5G networks and services |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 0% -> 0%
Target | SA#80 – June 2018 | Other info | None
Summary of progress | There has been no session at this meeting. |  | 
Outstanding issues | None |  | 
New TSs | TS 28.531 |  | 

## Slide 12
OAM&P SIs (1/11)
Study Item | Study on Implementation for the Partitioning of Itf-N |  | FS_IMP-ITFN
 |  |  | 710007
Rapporteur | China Mobile | Percentage of completion | 60% -> 80%
Target | SA#79 – March 2018 | Other info | None
Summary of progress | Recommendation on creating solution set for Itf-N was discussed. An operator specified protocol based on socket is proposed to support the partitioning of Itf-N. |  | 
Outstanding issues | None |  | 
New TR | TR 32.880 |  | 

## Slide 13
OAM&P SIs (2/11)
Study Item | Study on Management and Orchestration Architecture of Next Generation Network and Service |  | FS_NGNS_MOA
 |  |  | 720047
Rapporteur | Huawei | Percentage of completion | 25% -> 30%
Target | SA#78 – Dec. 2017 | Other info | None
Summary of progress | Key issues to be considered for 5G management architecture options was discussed. Considerations on the 5G NF management standard interfaces was discussed. The use case for management and orchestration architecture for management of communication service was discussed. Use case of multi-operator service support with management data was discussed. Service management model definition was discussed. |  | 
Outstanding issues | None. |  | 
New TR | TR 28.800 |  | 

## Slide 14
OAM&P SIs (3/11)
Study Item | Study on Management and Orchestration of Network Slicing |  | FS_MONETS
 |  |  | 720048
Rapporteur | Ericsson | Percentage of completion | 90% -> 100%
Target | SA#77 – Sept. 2017 | Other info | None
Summary of progress | As input to the meeting: 28 pCRs and presentation sheet for (not treated at this session). All pCRs were treated. Approved: 3. Some of the contributions addressing Editor’s notes were merged. The group: reached a deeper common understanding of the uses cases and solutions on the network slice subnet level and the role of the NSSMF and relation with NSMF; discussed contributions about the service management and interaction of with parties external to the operator.; reached a better understanding of the potential opportunities for the industry for standardization of interfaces between new functionalities that come with network slicing; discussed way forward for the normative work, agreement summarized in a discussion paper (S5-173362); discussed conclusions and recommendations in order to finalize the study. |  | 
Outstanding issues | TR 28.801 will be sent to SA#77 for Approval |  | 
New TR | TR 28.801 |  | 

## Slide 15
OAM&P SIs (4/11)
Study Item | Study on management aspects of next generation network architecture and features |  | FS_MAN_NGNAF
 |  |  | 720046
Rapporteur | Nokia Networks | Percentage of completion | 60% -> 70%
Target | SA#78 – Dec. 2017 | Other info | None
Summary of progress | During the meeting, the following total 16 TDocs have been discussed: 1 pCR relates to the term usage of “NF” and “NF instance” in the TR 3 pCRs relate to NR management use cases, requirements and solutions. 4 pCRs and 1 discussion paper relate to edge computing management use cases, requirements and solutions 5 pCRs relate to 5GC management use cases, requirements and solutions 1 pCR relates to SON for New RAN solution. 1 presentation paper for information. |  | 
Outstanding issues | TR 28.802 will be sent for Information to SA#77 |  | 
New TR | TR 28.802 |  | 

## Slide 16
OAM&P SIs (5/11)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 20% -> 30%
Target | SA5#79 – March 2018 | Other info | None
Summary of progress | Handover related measurements discussed Cell level radio bearer QoS related measurements discussed and agreed Radio resource utilization related measurements discussed and agreed Paging related measurements discussed |  | 
Outstanding issues | None |  | 
New TR | TR 32.857 |  | 

## Slide 17
OAM&P SIs (6/11)
Study Item | Study on a RESTful HTTP-based Solution Set |  | FS_OAM_RESTFUL
 |  |  | 730057
Rapporteur | Nokia Networks | Percentage of completion | 45% -> 80%
Target | SA#78 – Dec. 2017 | Other info | None
Summary of progress | REST design principles, HTTP method descriptions, the Richardson Maturity Model and design patterns were added to the TR. |  | 
Outstanding issues | TR 32.866 will be sent for Information to SA#77 |  | 
New TR | TR 32.866 |  | 

## Slide 18
OAM&P SIs (7/11)
Study Item | Study on management aspects of virtualized network functions that are part of the NR |  | FS_MA_RNVNF
 |  |  | 760055
Rapporteur | Intel | Percentage of completion | 40% -> 70%
Target | SA#77 – Sept. 2017 - > SA#78 Dec. 2017 | Other info | None
Summary of progress | The group discussed the following topics at the session: Use cases: PM, FM, and validation of NsDf for a NSD, deployment of non-virtualized part of gNB based on the available non-virtualized resource, instantiation of virtualized part of a gNB with the concrete NFVI-POP information Gap: adding, deleting and replacing the non-virtualized part of gNB Solutions: Add the CU and DU modelling option, Add potential solution for establishing relation between virtualized part and non-virtualized part of a gNB, Add potential solution for establishing relation between the CN NF and the gNB, Add potential solutions to support partially virtualized NF under NFV concept, Add potential solution for instantiating NS containing CN VNF and gNB, Add potential solution for updating transport network requirements, Add potential solution for on-boarding NSD for the gNB, Add potential solution for adding VNFFGD and VNFFGs for the gNB, Conclusion and recommendation |  | 
Outstanding issues | TR 32.864 will be sent to SA#77 for Information |  | 
New TR | TR 32.864 |  | 

## Slide 19
OAM&P SIs (8/11)
Study Item | Study on Management Enhancement of CUPS of EPC Nodes |  | FS_MECUPS
 |  |  | 730056
Rapporteur | Huawei | Percentage of completion | 40% -> 50%
Target | SA#78 – Dec. 2017 | Other info | None
Summary of progress | The potential solution for PGW and SGW related measurement are proposed. The group discussed the following 4 pCRs at the session S5-174143 Add potential solution for PGW and SGW related measurements in CUPS S5-174144 Editor’s notes resolution S5-174145 Add conclusions S5-174146 Add recommendations It is expected use case regarding interface between the CP and UP along with corresponding requirements and solutions from Nokia. |  | 
Outstanding issues | None |  | 
New TR | TR 32.867 |  | 

## Slide 20
OAM&P SIs (9/11)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 5% -> 10%
Target | SA#79 – March 2018 | Other info | None
Summary of progress | The group discussed the following topics at the session: provisioning WLAN information to WT for non-collocated LWA management of relation between eNB and WT for non-collocated LWA provisioning WLAN information to eNB for collocated LWA. |  | 
Outstanding issues | None |  | 
New TR | TR 32.868 |  | 

## Slide 21
OAM&P SIs (10/11)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | Huawei | Percentage of completion | 5% -> 20%
Target | SA#80 – June 2018 | Other info | None
Summary of progress | Five contributions were addressed, which involves deployment UC and requirements, policy operation requirements, concept update and general procedure for policy operation. The deployment UC captured the policy management requirement of the specific location constraints between the existing NE and the virtualized network function to be instantiated. The concept update contribution has been approved before the OAM closing Session. |  | 
Outstanding issues | None |  | 
New TR | TR 32.871 |  | 

## Slide 22
OAM&P SIs (11/11)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 0% -> 5%
Target | SA#80 – June 2018 | Other info | None
Summary of progress | 3 pCRs were discussed The skeleton was discussed; it was requested to add editor’s notes for each clause The pCR of EE KPIs shall be revised and will be sent out for email approval. |  | 
Outstanding issues | None |  | 
New TR | TR 32.972 |  | 

## Slide 23: TRs / TSs to be sent to SA#77
Tdoc | Title | Source | Sent for
S5‑174279 | Presentation of 28.801 to SA for approval | Ericsson | Approval
S5-174287 | Presentation of 28.802 to SA for information | Nokia | Information
S5-174425 | Cover sheet TR 32.866 for information | Nokia | Information
S5-174482 | Presentation sheet TR 32.864 for information | Intel | Information

## Slide 24: Thank you!