## Slide 1: SA5 CH SWG Exec Report SA5#116, 27 Nov - 1 Dec 2017 Reno, US
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Discussion on sequencing of Charging Features with respect to releases (AP 77/1)
  Input (S5-176155): Sequencing of Charging Features with respect to Releases submitted by SA Chair for discussion.
Future meetings
  For the coming SA5 meetings: SWG CH group will use Friday Q1 morning (=> need to keep the meeting room).
  SA5 CH sees the June ad-hoc in 2018 would be beneficial for 5G work.

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-176044 | LS from RAN3 to SA5 on 5G specification of PSy | C3-175295 | Noted | 
S5-176045 | LS from OMA to 3GPP SA5 on improvements on AVP definition for CPM Charging | OMA | Noted | 
S5-176047 | Resubmitted Reply LS from CT4 to SA5 on Charging support for Control and User Plane Separation | C4-174324 | Noted | 
S5-176296 | LS from CT4 to SA5 on Reply LS on 5G Charging Study Phase 1 on N4 | C4-175223 | Replied | S5-176369
S5-176297 | LS from CT4 to SA5 on Sx protocol extension to support Credit Pool | C4-175354 | Noted | S5-176300
S5-176294 | LS from GSMA to 3GPP SA2 and SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | GSMA | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-176300 | Reply LS to LS from CT4 to SA5 on Sx protocol extension to support Credit Pool | CT4 |  | S5-176297
S5-176369 | LS reply to LS from CT4 to SA5 on Reply LS on 5G Charging Study Phase 1 on N4 | CT4 | SA2 | S5-176296
S5-176313 | LS to CT4 on AVPs range numbers for Rel-15 | CT4 | CT3 | 
S5-176307 | LS to CT4 on TR 32.869 sent to SA for information and approval | CT4 |  | 
S5-176467 | LS to CT4 on TR 32.870 sent to SA for information and approval | CT4 | CT3 | 

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-176373 | New WID on Service Based Interface of 5G Charging System | Huawei, China Mobile, Verizon
S5-176374 | New WID Data Charging in 5G System Architecture Phase 1 | Nokia, Nokia Shanghai Bell
S5-176312 | Update eFMSS_CH WID (no online) | China Telecom
S5-176370 | Updated NAPS-CH WID | Huawei
S5-176170 | New WID on Charging for WLAN-based Prose Direct Discovery | Intel
S5-176469 | Update WID Study on charging aspects of 5G system architecture phase 1 | Huawei

## Slide 6
Charging Maintenance and Rel-15 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-176076 | Rel-15 CR 32.299 PoC-Server-Role AVP extension for OMA CPM Charging | Nokia, Nokia Shanghai Bell

## Slide 7
Rel-15 CH WIs (1/4)
Work Item | Charging Enhancement for eFMSS |  | eFMSS_CH
 |  |  | 760057
Rapporteur | China Telecom | Percentage of completion | 70% -> 100%
Target | SA#78 – December 2017 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | The traffic steering policy parameters are introduced for the TDF. They are included in the "Service data containers" description. |  | 
Outstanding issues | None |  | 
Documents | CRs, WID update |  | 

## Slide 8
Rel-15 CH WIs (2/4)
Work Item | PS Charging enhancements to support 5G New Radio via Dual Connectivity |  | EDCE5-CH
 |  |  | 760062
Rapporteur | Ericsson | Percentage of completion | 10% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | EPC QoS update to support NR as a secondary RAT were introduced in AVPs and ASN.1 types. |  | 
Outstanding issues | None |  | 
Documents | CRs |  | 

## Slide 9
Rel-15 CH WIs (3/4)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 20% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298
Summary of progress | - |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 10
Rel-15 CH WIs (4/4)
Work Item | Charging for WLAN-based Prose Direct Discovery (preliminary work before WID approval by SA) |  | ProSe_WLAN_DD-CH
 |  |  | xxx
Rapporteur | Intel | Percentage of completion | 0% -> 40%
Target | SA#79 – March 2018 | Main TSs | TS 32.277, 32.299, 32.298
Summary of progress | Adoption of WLAN-based Direct Discovery for ProSe, and the charging aspects are introduced The PC5 Radio technology (LTE or WLAN) is introduced |  | 
Outstanding issues | None |  | 
Documents | CR along with the New WID |  | 

## Slide 11
CH SIs (1/4)
Study Item | Study on Overload Control for Diameter Charging Applications |  | FS_DOCME_CH
 |  |  | 680054
Rapporteur | Ericsson | Percentage of completion | 50% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.869
Summary of progress | Study conclusion with two solutions for offline and three solutions for online to be specified in the TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.869 sent for information and approval |  | 

## Slide 12
CH SIs (2/4)
Study Item | Study on forward compatibility for 3GPP Diameter Charging Applications |  | FS_FWDCA
 |  |  | 730053
Rapporteur | Nokia | Percentage of completion | 50% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.870
Summary of progress | Different solutions were evaluated, and new solutions were introduced. The final conclusion is to introduce the "Supported feature" mechanism in TS 32.299. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.870 sent for information and approval |  | 

## Slide 13
CH SIs (3/4)
Study Item | Study on Charging Aspects of 5G System Architecture Phase 1 |  | FS_5GS_Ph1_CH
 |  |  | 750019
Rapporteur | Huawei | Percentage of completion | 70% -> 100%
Target | SA#78 – December 2017 | Main TR | TR 32.899
Summary of progress | 5G charging phase 1 study conclusions were brought for the following key features: Session management and service continuity QoS (Quality of Service) Interaction between SMF and UPF Interworking between 5G System and existing systems Network slicing Roaming Connection, Registration and Mobility Management Online and offline charging evaluation Service-based architecture A set of topics are for further study and descoped from the study. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.899 sent for approval |  | 

## Slide 14
CH SIs (4/4)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 30% -> 35%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | Potential requirement and Key issue for volume reporting in P-CSCF are introduced. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 15: TRs / TSs to be sent to SA#78
Tdoc | Title | Source | Sent for
S5-176371 (cover sheet S5-176372) | TR 32.899: Study on charging aspects of 5G system architecture Phase 1 | Huawei | Approval
S5-176379 (cover sheet S5-176380) | TR 32.870: Study on forward compatibility for 3GPP Diameter Charging Applications | Nokia | Information and Approval
S5-176305 (cover sheet S5-176306) | TR 32.869: Study on Overload Control for Diameter Charging Applications | Ericsson | Information and Approval

## Slide 16: Thank you!