3GPP TSG-SA5 Meeting #128 	S5-197031

# Zhuhai, China, 18th Nov 2019 -22nd Nov 2019

Source:		Xiaonan SHI (China Mobile)

Title:		UID-850034,

Minutes of Management Aspects of 5G Service-Level Agreement

Document for:		Approval

Agenda Item:		6.4.15

3GPP Work Plan status

Percentage of completion: 20% to 60%

Estimated completion date: SA#87 – 03/2020

Other information (WID update, Rapporteur change, etc): WID update in impact specification and Rapporteur changed

Technical Progress status

Summary of progress:

The group discussed the following topics:

    - Update the slice module;

    - Introduce new SLA attributes into network slice NRM;

    - Update the XML and JSON definitions of ServiceProfile NRM

    - Isolation levels attributes introduced and to be further specified;

    - Possible attribute of coverage type defined with geo-location;

    - Coordinates with GSMA on the GST attributes mapping;

    - Ask for coordination with other groups for SLA requirements fulfillment from management aspect and system aspect;

    - Further document on existing and new procedures;

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |