3GPP TSG-SA5 Meeting #129e 	S5-201532d1

- e-meeting, 24 February – 4 March 2020

- Source:	Ericsson

- Title:	Rel-16 Work Item Exception for Management of QoE measurement collection

- Document for:	Approval

Agenda Item: 6.4.1

TSG SA Meeting #XX	SP-YYabcd

DD - DD Mon. YYYY, City, Country

Source:

Title:	Rel-16 Work Item Exception for Management of QoE measurement collection

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 		Management of QoE measurement collection

## Acronym  : 	QOED

## Unique Identifier :	760058

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | TSG SA#88 (June 2020) |  |  |  |  |
| Service(s) impacted: | QoE collection |  |  |  |  |
| Specification(s) affected: | 28.307, 28.308, 28.309, 28.405,28.406, 32.101 and 23.130 |  |  |  |  |
| Task(s) within work which are not complete: | To finish the 28.307 (send to Edit helpdesk). To specify the operations and notifications for the QoE measurement collection IRP. To finish the specification of the xxx and the report format. Include QoE measurement collection feature in 32.101 and 32.130. |  |  |  |  |
| Consequences if not included in Release ZZ: | There is no management of QoE collection support for the QoE collection specified in RAN2, RAN3, SA4 and CT1. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-16 Work Item Management of QoE measurement collection.

Contentious Issues:

None.